STATEMENT OF WORK

HMS Enterprise Platform

Multi-Tenant Hospital Management System

| Document ID | TGWT-HMS-SOW-2026-001 |
| --- | --- |
| Version | 1.0 |
| Classification | Confidential |
| Prepared By | TechDigital WishTree |
| Prepared For | [Client Organization] |
| Date | 10 March 2026 |
| Valid Until | 08 June 2026 |
| Status | DRAFT — For Review |

Document Control

Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 15 Feb 2026 | TGWT Architecture Team | Initial draft — scope definition |
| 0.5 | 01 Mar 2026 | TGWT Architecture Team | Module specifications, RBAC model, data entities |
| 0.8 | 05 Mar 2026 | TGWT Architecture Team | Added Pharmacy Billing, Doctor Profiles, Appointments linkage |
| 1.0 | 10 Mar 2026 | TGWT Architecture Team | Enterprise SOW — final draft for client review |

Approval Matrix

| Role | Name | Organization | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor |  | [Client] |  |  |
| CTO / IT Head |  | [Client] |  |  |
| Delivery Lead |  | TechDigital WishTree |  |  |
| Solution Architect |  | TechDigital WishTree |  |  |

Distribution List

| Name | Role | Organization | Copy Type |
| --- | --- | --- | --- |
| [Client Sponsor] | Project Sponsor | [Client] | Original |
| [Client IT Head] | Technical Reviewer | [Client] | Copy |
| [TGWT Delivery Lead] | Delivery Manager | TechDigital WishTree | Original |
| [TGWT Architect] | Solution Architect | TechDigital WishTree | Copy |

1. Executive Summary

This Statement of Work (SOW) defines the scope, deliverables, timelines, acceptance criteria, and commercial terms for the design, development, deployment, and post-launch support of the HMS Enterprise Platform — a cloud-native, multi-tenant Hospital Management System built for the Indian healthcare market.

The HMS platform will serve as a unified digital backbone for hospitals, clinics, and healthcare chains, integrating 12 core modules spanning clinical operations (OPD, IPD, Pharmacy, Laboratory), administrative functions (Finance, HR & Payroll, Inventory), business intelligence, patient engagement, regulatory compliance (DISHA, ABDM/ABHA), and platform administration. The system is architected for enterprise-grade scalability using Kubernetes-orchestrated microservices, Apache Kafka event streaming, schema-per-tenant PostgreSQL isolation, and a 6-tier Role-Based Access Control (RBAC) model governing 200+ granular permissions.

Benchmarked against leading HMS platforms — including Epic Systems, Oracle Health (Cerner), MEDITECH, Practo, BahmniHMS, and MocDoc — the HMS Enterprise Platform incorporates best-in-class features such as FIFO drug dispensing, real-time drug interaction checking, SOAP-based EMR, FHIR-compliant health record exchange, biometric attendance integration, automated GST-compliant billing, and a Progressive Web App (PWA) patient portal with self-service appointment booking and online payments.

1.1 Key Differentiators

Multi-Tenant SaaS Architecture: Schema-per-tenant PostgreSQL with Flyway-managed migrations, enabling complete data isolation with shared infrastructure economics

Event-Driven Real-Time Integration: Apache Kafka event bus with 6 topic namespaces, dead-letter queues, idempotent consumers, and Socket.IO live UI updates

Indian Regulatory Compliance: DISHA Act consent management, ABDM/ABHA health ID integration, GST-compliant invoicing (CGST+SGST), MCI/NMC doctor registration verification

Enterprise RBAC: 6-tier role hierarchy (L1 Super Admin → L6 Patient) with 200+ permissions, @PreAuthorize guard on every service method, JWT + MFA for L1-L3 roles

Clinical Excellence: SOAP-based EMR, ICD-10 diagnosis coding, drug interaction checker (Rxnorm), FIFO batch-aware dispensing, NABL-aligned lab workflows

Scalable Infrastructure: Kubernetes with horizontal pod autoscaling, Redis caching layer, Elasticsearch for BI aggregation, S3 document storage (Mumbai + Singapore DR)

2. Project Objectives & Success Criteria

2.1 Business Objectives

Digitize end-to-end hospital operations across OPD, IPD, Pharmacy, Lab, Finance, HR, and Inventory workflows

Enable multi-branch hospital chains to operate on a single unified platform with branch-level data segregation

Achieve NABH/JCI accreditation readiness through standardized clinical workflows and audit trails

Reduce patient wait times by 40% through real-time token queue management and appointment scheduling

Eliminate revenue leakage through automated charge capture from OPD, Pharmacy, Lab, and IPD to Finance

Ensure 100% regulatory compliance with DISHA, ABDM, GST, PF/ESIC, and IT Act 2000 requirements

Provide self-service patient engagement through PWA portal with appointment booking, report access, and online payments

2.2 Technical Objectives

Achieve 99.9% platform uptime SLA with < 500ms API P95 latency

Support 50+ concurrent tenants with schema-level data isolation

Process 10,000+ Kafka events per second with < 2 second end-to-end propagation

Maintain RTO of 4 hours and RPO of 15 minutes for disaster recovery

Achieve OWASP Top 10 compliance with zero critical/high vulnerabilities at launch

Deliver 80+ interactive wireframe screens across all 12 modules

Implement 200+ RBAC permissions with runtime enforcement on every API endpoint

2.3 Success Criteria

| Criterion | Target | Measurement Method |
| --- | --- | --- |
| Platform Uptime | 99.9% (Monthly) | Kubernetes health probes + Prometheus |
| API Response Time (P95) | < 500ms | APM tool (Datadog/New Relic) |
| Patient Registration Time | < 3 minutes | Time-to-UHID measurement |
| Prescription-to-Dispensing | < 60 seconds (Kafka event) | Event timestamp delta |
| Lab TAT (Routine) | < 4 hours | Sample collection → report validated |
| Revenue Leakage | < 0.1% | Finance reconciliation audit |
| DISHA Consent Coverage | 100% patient records | Audit module report |
| User Adoption | > 90% active users by Month 3 | Login analytics |
| Patient Portal Adoption | > 30% patients by Month 6 | PWA registration rate |
| Zero Critical Defects | 0 P1 bugs in production | JIRA defect tracking |

3. Scope of Work — Overview

The HMS Enterprise Platform comprises 12 integrated modules, 3 cross-cutting system capabilities, and a comprehensive deployment and support framework. This section provides the high-level scope; detailed module specifications follow in Section 4.

3.1 Module Inventory

| Module ID | Module Name | Category | Screens | Key Capability |
| --- | --- | --- | --- | --- |
| M01 | OPD & Clinical | Clinical | 7 | Patient registration, token queue, EMR, e-prescription |
| M02 | Pharmacy & Drug Management | Clinical | 7 | FIFO dispensing, drug interactions, billing, procurement |
| M03 | Laboratory & Diagnostics | Clinical | 6 | Sample tracking, result validation, NABL-aligned TAT |
| M04 | Finance & Billing | Administrative | 6 | Auto charge capture, TPA/insurance, GST, day-close |
| M05 | HR & Payroll | Administrative | 7 | Doctor profiles, biometric attendance, payroll, compliance |
| M06 | Inventory & Procurement | Administrative | 5 | Stock management, PO workflow, vendor management |
| M07 | Business Intelligence | Analytics | 4 | Executive dashboards, KPI monitoring, report builder |
| M08 | Patient Portal (PWA) | Engagement | 5 | Self-service booking, health records, online payment |
| M09 | Audit & Compliance | Governance | 4 | Immutable audit log, DISHA compliance, security monitoring |
| M10 | IPD (Inpatient) | Clinical | 5 | Bed management, nursing station, doctor rounds, discharge |
| M11 | Appointment Scheduling | Clinical | 4 | Doctor schedules, real-time booking, no-show tracking |
| M12 | Platform Administration | Infrastructure | 4 | Tenant lifecycle, health monitoring, global config |

3.2 Cross-Cutting Capabilities

| Capability | Description |
| --- | --- |
| Authentication & Authorization | 6-tier RBAC, JWT (15min) + Refresh tokens, MFA for L1-L3, tenant-aware @PreAuthorize guards |
| Event-Driven Architecture | Apache Kafka (6 topic namespaces), DLQ + 3 retries, idempotent consumers, Socket.IO live updates |
| Notification Engine | SMS (Twilio/MSG91), WhatsApp (WABA), Email, Push (FCM), multi-language templates |
| Document Management | S3 storage (Mumbai + Singapore), presigned URLs (72h), AES-256 encryption at rest |
| Backup & DR | PostgreSQL WAL archiving, 7-day PITR, RTO 4h, RPO 15min, automated daily snapshots |

3.3 Out of Scope

Radiology Information System (RIS) / PACS integration — Phase 2 consideration

Blood Bank Management — Phase 2 consideration

Operation Theatre (OT) Scheduling — Phase 2 consideration

CSSD (Central Sterile Supply Department) — Phase 2 consideration

Dietary Management System — Phase 2 consideration

Ambulance / Emergency Triage — Phase 2 consideration

Mortuary Management — Phase 2 consideration

Biomedical Waste Tracking — Phase 2 consideration

Telemedicine / Video Consultation — Phase 2 consideration

AI/ML Clinical Decision Support (CDSS) — Phase 2 consideration

Third-party EHR data migration from legacy systems

Hardware procurement (biometric devices, barcode scanners, kiosks)

Internet connectivity and LAN infrastructure at client sites

Custom report development beyond the standard report builder

NOTE: Items marked "Phase 2 consideration" may be included in subsequent SOW amendments through the Change Control process defined in Section 14.

4. Detailed Module Specifications

Each module specification includes: functional description, screen inventory, workflow steps, data entities, integration points, role-based access, use cases, and edge cases/error handling scenarios.

4.01 M01 — OPD & Clinical Operations

Category: Clinical  |  Primary patient entry point managing registration, token queue, doctor consultations (SOAP-based EMR), e-prescriptions, lab orders, and discharge summaries.

Screens (7)

| Screen | Description | Key Fields / Features |
| --- | --- | --- |
| Patient Registration | New patient UHID generation with demographics | Name, DOB, Gender, Aadhaar, Phone, ABHA ID, Blood Group, Emergency Contact, DISHA Consent checkboxes |
| Token Queue | Real-time department-wise queue with color-coded status | Token No, Patient, Doctor, Status (Waiting/In-Consult/Done/No-Show), Auto-assign, Priority override |
| Doctor Consultation (EMR) | SOAP-format clinical documentation with ICD-10 | Subjective, Objective (Vitals: BP/Pulse/Temp/SpO2/Weight), Assessment (ICD-10 search), Plan, History tabs |
| E-Prescription | Drug prescribing with interaction alerts | Drug name (autocomplete from formulary), Dosage, Frequency, Duration, Route, Interaction alerts, Print/Digital |
| Lab Order | Test panel ordering with priority flags | Test panel search, Priority (Routine/Urgent/STAT), Clinical notes, Fasting requirement, Specimen type |
| Discharge Summary | Structured discharge with follow-up | Diagnosis, Procedures, Medications at discharge, Follow-up date, Referrals, Diet instructions, PDF generation |
| OPD Dashboard | Department-level operational metrics | Today's patients, Avg wait time, Consultations completed, Revenue, Doctor utilization, No-show rate |

Workflow

Patient Registration → Token Generation → Queue Assignment → Doctor Consultation (SOAP) → E-Prescription/Lab Order → Discharge Summary → Kafka events emitted to Pharmacy, Lab, Finance, Audit

Integration Flow

OPD → Pharmacy (prescription.created) → Laboratory (lab.order.created) → Finance (consultation.charged) → Patient Portal (summary.available) → Audit (all events logged)

Data Entities

Patient: id, uhid, tenantId, branchId, name, dob, gender, aadhaar, phone, email, abhaId, bloodGroup, allergies[], emergencyContact, dishaConsent{}

Consultation: id, patientId, doctorId, tokenId, soap{subjective, objective{vitals}, assessment{icd10Codes[]}, plan}, prescriptions[], labOrders[], followUpDate

Token: id, patientId, deptId, doctorId, tokenNo, status, priority, estimatedWait, calledAt, completedAt

DischargeSummary: id, consultationId, diagnosis[], procedures[], medicationsAtDischarge[], followUp, instructions, pdfUrl

Use Cases

| UC ID | Use Case | Actor | Precondition | Flow |
| --- | --- | --- | --- | --- |
| UC-M01-01 | Register new walk-in patient | L5 Receptionist | Patient not in system | Enter demographics → Verify Aadhaar → Generate UHID → Collect DISHA consent → Issue token |
| UC-M01-02 | Register returning patient | L5 Receptionist | Patient has UHID | Search by UHID/Phone/Name → Verify identity → Issue token for current visit |
| UC-M01-03 | Conduct SOAP consultation | L5 Doctor | Patient called from queue | Open patient EMR → Record SOAP → Add ICD-10 → Prescribe drugs → Order labs → Save |
| UC-M01-04 | Emergency priority override | L4 Dept Head | Emergency patient arrives | Override queue priority → Assign to next available doctor → Flag as emergency |
| UC-M01-05 | Generate discharge summary | L5 Doctor | Consultation complete | Review visit → Compile summary → Add follow-up → Generate PDF → Patient notified |
| UC-M01-06 | Pre-booked appointment check-in | L5 Receptionist | Appointment exists in M11 | Scan QR / enter booking code → Auto-issue token → Pre-load patient context for doctor |

Edge Cases & Error Handling

| Edge Case / Scenario | Expected System Behavior | Priority |
| --- | --- | --- |
| Duplicate patient (same Aadhaar) | System flags potential duplicate with merge suggestion; prevents duplicate UHID creation | P1 |
| Doctor unavailable mid-consultation | Token reassigned to alternate doctor; partial SOAP data preserved | P2 |
| Aadhaar verification API timeout | Allow registration with manual verification flag; retry in background | P2 |
| Patient leaves without discharge | Auto-close consultation after 24h inactivity with "Patient Left Against Medical Advice" flag | P3 |
| Concurrent token generation (race condition) | Atomic sequence generation with PostgreSQL SERIAL; pessimistic locking on token counter | P1 |
| ABHA ID validation failure | Proceed without ABHA linkage; queue for manual ABDM verification | P3 |
| ICD-10 code not found | Allow free-text provisional diagnosis; flag for coding team review | P2 |
| Drug allergy detected during prescription | Hard-stop alert requiring doctor acknowledgment before proceeding; logged to audit | P1 |

4.02 M02 — Pharmacy & Drug Management

Category: Clinical  |  Full lifecycle drug dispensing from prescription receipt through FIFO-based stock allocation, drug interaction checking, pharmacy billing with GST, and automated procurement reorder.

Screens (7)

| Screen | Description | Key Fields / Features |
| --- | --- | --- |
| Prescription Worklist | Real-time incoming prescriptions via Kafka | Patient, Doctor, Rx Items, Priority, Status (Pending/Dispensing/Dispensed/Cancelled), Timestamp |
| Drug Dispensing | FIFO batch selection with interaction check | Drug, Batch No, Expiry, Qty Available, Qty to Dispense, Substitution suggestions, Interaction alerts |
| Pharmacy Billing | Itemised invoice with multi-mode payment | Drug/Batch/Qty/MRP/Disc%/GST/Amount line items, Payment Mode (Cash/Card/UPI/TPA/Credit), GST breakup (CGST+SGST), QR receipt |
| Stock Ledger | Real-time branch-level drug inventory | Drug, Category, Current Stock, Reorder Level, Last Dispensed, Expiry Alert, Branch filter |
| Purchase Order | PO creation with approval workflow | Vendor, Items[], Quantities, Unit Cost, Total, Approval Status, PO Number, Expected Delivery |
| GRN Entry | Goods receipt with quality check | PO Reference, Received Items, Batch Numbers, Expiry Dates, Quality Check Status, Invoice Reconciliation |
| Inter-Branch Transfer | Surplus stock reallocation | Source Branch, Destination Branch, Drug, Qty, Batch, Approval, Transit Status |

Workflow

Prescription Received (Kafka) → Drug Availability Check (FIFO) → Drug Interaction Screening → Dispensing & Stock Decrement → Pharmacy Billing & Invoice → Auto-Post to Finance (Kafka) → Procurement Reorder (if below threshold)

Data Entities

Drug: id, name, generic, category, hsnCode, gstRate, interactions[], contraindications[], scheduleType

DrugBatch: id, drugId, batchNo, expiry, quantity, supplierId, costPrice, mfgDate

StockLedger: id, drugId, branchId, currentQty, reorderLevel, lastUpdated, fifoQueue[]

DispensRecord: id, prescriptionId, patientId, drugs[], batchIds[], pharmacistId, timestamp

PharmacyInvoice: id, dispensRecordId, patientId, lineItems[], gstBreakup{cgst, sgst}, totalAmt, paymentMode, receiptUrl

PurchaseOrder: id, branchId, vendorId, items[], status, approvals[], totalAmt, expectedDelivery

GRN: id, poId, receivedItems[], qualityCheck, invoiceRef, receivedBy, timestamp

Use Cases

| UC ID | Use Case | Actor | Flow |
| --- | --- | --- | --- |
| UC-M02-01 | Dispense prescribed drugs | L5 Pharmacist | View worklist → Select Rx → FIFO batch auto-selected → Verify interactions → Dispense → Stock decremented |
| UC-M02-02 | Generate pharmacy invoice | L5 Pharmacist | Post-dispensing → Auto-generate line items with GST → Select payment mode → Print QR receipt |
| UC-M02-03 | Handle controlled substance | L5 Pharmacist | Verify Schedule H/H1 compliance → Require doctor authorization → Double-entry log → Regulatory report |
| UC-M02-04 | Process drug return | L5 Pharmacist | Verify within return window → Inspect packaging → Credit note → Restock if unopened → Refund initiated |
| UC-M02-05 | Emergency stock requisition | L4 Pharmacy HOD | Bypass normal PO → Emergency flag → Auto-approval → Post-approval audit within 24h mandatory |
| UC-M02-06 | Inter-branch stock transfer | L3 Branch Admin | Identify surplus → Create transfer request → Destination approval → Transit tracking → GRN at destination |

Edge Cases & Error Handling

| Edge Case / Scenario | Expected System Behavior | Priority |
| --- | --- | --- |
| Drug out of stock | Suggest generic substitutes from formulary; alert doctor for approval; queue for emergency procurement | P1 |
| Expired batch in FIFO queue | Auto-skip expired batches; flag for quarantine; alert Store Manager | P1 |
| Drug interaction detected (severe) | Hard-stop dispensing; require prescribing doctor override with reason; full audit trail | P1 |
| Partial dispensing (insufficient stock) | Dispense available qty; back-order remainder; notify patient of pickup date | P2 |
| GRN quantity mismatch with PO | Flag discrepancy; require Store Manager sign-off; vendor debit note auto-generated | P2 |
| TPA payment rejection | Fallback to patient self-pay; generate revised invoice; TPA dispute workflow initiated | P2 |
| Concurrent dispensing of same batch (race) | Atomic stock decrement with row-level locking; second request fails gracefully with retry | P1 |
| Barcode scanner malfunction | Manual drug/batch entry fallback with mandatory double-verification | P3 |

4.03 M03 — Laboratory & Diagnostics

Category: Clinical  |  Complete pathology and diagnostics workflow from test order receipt through sample collection (barcode tracking), result entry, pathologist validation, report generation, and TAT monitoring.

Screens (6)

| Screen | Description | Key Fields / Features |
| --- | --- | --- |
| Lab Worklist | Incoming test orders from OPD/IPD | Patient, Ordered By, Tests[], Priority, Status, Sample Required, Timestamp |
| Sample Collection | Barcode-tracked specimen collection | Barcode ID, Patient, Specimen Type, Collection Time, Collector, Fasting verified, Chain of custody |
| Result Entry | Technician enters test values | Test, Parameter, Value, Unit, Normal Range, Flag (Normal/Abnormal/Critical), Instrument interface |
| Result Validation | Pathologist review and sign-off | Results summary, Historical comparison, Critical value alerts, Digital signature, Reject with reason |
| Lab Report | Patient-facing formatted report | Header, Test results table, Interpretation, Pathologist signature, FHIR export, S3 presigned URL (72h) |
| TAT Monitor | Turn-around-time tracking dashboard | Test-wise TAT, Breached TATs, Department efficiency, Bottleneck analysis, NABL benchmarks |

Data Entities

LabOrder: id, consultationId, patientId, orderedBy, tests[], priority, status, orderedAt

Sample: id, labOrderId, barcodeId, specimenType, collectedBy, collectedAt, condition, storageTemp

LabResult: id, sampleId, testId, parameters[{name, value, unit, normalRange, flag}], enteredBy, enteredAt

LabReport: id, resultId, patientId, validatedBy, validatedAt, reportUrl, fhirBundle, expiresAt

Use Cases

| UC ID | Use Case | Actor | Flow |
| --- | --- | --- | --- |
| UC-M03-01 | Process routine lab order | L5 Technician | Receive order → Collect sample → Barcode label → Process → Enter results → Pathologist validates → Report generated |
| UC-M03-02 | Handle critical value | L5 Technician | Result flagged critical → Immediate alert to ordering doctor → Phone confirmation required → Logged |
| UC-M03-03 | Reject invalid sample | L5 Technician | Identify hemolyzed/clotted sample → Reject with reason → Re-collection order auto-generated → Patient notified |
| UC-M03-04 | STAT priority processing | L4 Lab HOD | Override queue priority → Assign dedicated resource → TAT target: 1 hour → Escalation if breached |

Edge Cases & Error Handling

| Edge Case / Scenario | Expected System Behavior | Priority |
| --- | --- | --- |
| Sample barcode unreadable | Manual entry with patient verification; flag for barcode printer maintenance | P2 |
| Result outside instrument range | Auto-flag for manual verification; dilution protocol suggested | P1 |
| Pathologist rejects result | Re-run notification to technician; sample re-collection if needed; original result archived | P2 |
| TAT SLA breach | Auto-escalation to Lab HOD; reason code mandatory; KPI impact recorded | P2 |
| FHIR export failure for ABHA patient | Queue for retry; manual ABDM push option; patient notified of delay | P3 |
| Instrument interface timeout | Manual result entry fallback; instrument health check triggered | P2 |
| Duplicate lab order for same test | Alert ordering doctor; require confirmation if within 24h window | P2 |

4.04 M04 — Finance & Billing

Category: Administrative  |  Revenue backbone aggregating charges from OPD, Pharmacy, Lab, and IPD. Handles TPA/insurance claims, GST-compliant invoicing, payment collection, day-end reconciliation, and financial dashboards.

Screens (6)

| Screen | Description | Key Fields |
| --- | --- | --- |
| Patient Bill | Consolidated itemised bill from all departments | UHID, Consultation charges, Drug charges, Lab charges, IPD charges, Discounts, Tax, Grand Total |
| Payment Collection | Multi-mode payment processing | Bill reference, Payment mode (Cash/Card/UPI/NEFT/Cheque), Amount, Receipt generation, Partial payment tracking |
| TPA Insurance | Third-party administrator claim management | Insurance provider, Policy no, Pre-auth amount, Claim amount, Status (Submitted/Approved/Rejected/Settled), TAT |
| GST Invoice | Tax-compliant invoice generation | GSTIN, HSN codes, Taxable amount, CGST, SGST, IGST, Invoice number sequence, E-invoice integration ready |
| Day-End Close | Shift-wise cash reconciliation | Shift, Cashier, Expected amount, Actual collected, Variance, UPI settlements, Card settlements, Sign-off |
| Revenue Dashboard | Real-time financial analytics | Revenue by dept/branch, Collection ratio, Outstanding, TPA pending, Day/Week/Month trends, Comparative analysis |

Data Entities

PatientBill: id, patientId, visitId, lineItems[{source, description, amount, taxCode}], discount, tax{cgst, sgst}, grandTotal, status

Payment: id, billId, mode, amount, reference, collectedBy, receiptUrl, timestamp

TPAClaim: id, billId, insurerId, policyNo, preAuthAmt, claimedAmt, approvedAmt, status, submittedAt, settledAt

DayClose: id, branchId, shiftId, cashierId, expectedAmt, actualAmt, variance, signedOffBy, closedAt

GSTInvoice: id, billId, gstin, hsnCodes[], taxableAmt, cgst, sgst, igst, invoiceNo, eInvoiceIRN

Use Cases

| UC ID | Use Case | Actor | Flow |
| --- | --- | --- | --- |
| UC-M04-01 | Auto-capture OPD charges | System | Consultation complete → Kafka event → Finance creates line item → Added to patient bill automatically |
| UC-M04-02 | Process TPA pre-authorization | L5 Billing Staff | Patient presents insurance → Submit pre-auth → TPA approval (API/manual) → Approved amount applied to bill |
| UC-M04-03 | Day-end cash reconciliation | L3 Branch Admin | Cashier counts cash → Enter actual amounts → System compares expected → Flag variance → Admin sign-off |
| UC-M04-04 | Generate GST invoice | System | Payment received → Auto-generate GST invoice with HSN codes → Sequential invoice number → E-invoice ready |
| UC-M04-05 | Handle partial payment | L5 Billing Staff | Patient pays partial → Record payment → Outstanding balance tracked → Follow-up reminder scheduled |

Edge Cases & Error Handling

| Edge Case / Scenario | Expected System Behavior | Priority |
| --- | --- | --- |
| Bill generated but payment gateway timeout | Payment status set to "Pending Verification"; auto-reconcile on webhook callback; manual verification after 30min | P1 |
| TPA claim rejected after service delivered | Convert to self-pay; notify patient; generate revised bill; escalate to billing manager | P1 |
| Day-close variance > 1% | Mandatory written explanation from cashier; Branch Admin investigation; flagged in audit trail | P2 |
| Concurrent bill updates from multiple departments | Optimistic locking on bill record; retry on conflict; eventual consistency via Kafka | P1 |
| GST rate change mid-billing | Apply rate effective at time of service; system-wide rate update via Global Config | P2 |
| Refund processing | Original payment mode refund preferred; credit note generated; GST reversal entry; Finance HOD approval required | P2 |

4.05 M05 — HR & Payroll Management

Category: Administrative  |  Complete employee lifecycle from digital onboarding to payroll processing, doctor profile management with appointment module linkage, biometric attendance integration, leave management, and statutory compliance (PF/ESIC/PT).

Screens (7)

| Screen | Description | Key Fields |
| --- | --- | --- |
| Employee Onboarding | Digital onboarding with document collection | Name, Designation, Grade, Branch, Dept, Aadhaar, PAN, Bank A/C, Documents upload, Credentials generation |
| Doctor Profiles | Doctor directory linked to M11 Appointments | EmpID, Name, Specialty, Qualification, MCI/NMC Reg No, Consulting Fee, Revenue Share %, Schedule, License Expiry |
| Attendance | Biometric-synced attendance tracking | Employee, Date, Check-in, Check-out, Hours, Status (Present/Absent/Late/Half-day), Override with justification |
| Leave Management | Leave application and approval workflow | Employee, Leave type (CL/SL/EL/Maternity/Paternity), From-To dates, Reason, Approver, Balance, Status |
| Payroll Run | Monthly payroll computation | Month, Branch, Employees processed, Gross, Deductions (PF/ESIC/PT/TDS), Net, Bank file generation |
| Payslip | Individual employee payslip | Employee, Month, Earnings breakdown, Deductions breakdown, Net pay, YTD figures, PDF download |
| Compliance Export | Statutory report generation | PF challan, ESIC contribution, PT returns, Form 16, TDS returns, Employee register |

Data Entities

Employee: id, empCode, tenantId, branchId, deptId, name, designation, grade, joiningDate, documents[], bankDetails{}

DoctorProfile: id, empId, specialty, mciRegNo, qualifications[], consultFee, revenueSharePct, linkedScheduleId, licenseExpiry

AttendanceRecord: id, empId, date, checkIn, checkOut, status, biometricSource, overrideBy, justification

LeaveRequest: id, empId, type, fromDate, toDate, reason, approvedBy, status, balanceAfter

PayrollRun: id, branchId, month, year, runBy, processedAt, totalGross, totalNet, bankFileUrl

PayrollDetail: id, runId, empId, grossSalary, earnings{}, deductions{pf, esic, pt, tds}, netSalary, payslipUrl

Doctor Profile ↔ Appointments Integration

Doctor Profiles in M05 are bidirectionally linked to Doctor Schedules in M11 (Appointment Scheduling). When a doctor profile is created or updated, a Kafka event (doctor.profile.updated) is emitted to the hms.hr.events topic. The Appointment module consumes this event to synchronize specialty data, consulting fees, and availability schedules. Conversely, appointment statistics (patients MTD, no-show rate) flow back to the Doctor Profile dashboard for HR performance tracking.

Edge Cases & Error Handling

| Edge Case / Scenario | Expected System Behavior | Priority |
| --- | --- | --- |
| Biometric device offline | Fallback to manual attendance entry; sync when device reconnects; flag manual entries for review | P2 |
| Payroll run with missing attendance | Block payroll for affected employees; notify HR; allow override with justification | P1 |
| Doctor license expired | Auto-suspend from appointment scheduling; alert HR and Branch Admin; consultation capability blocked | P1 |
| Leave balance insufficient | Allow Loss of Pay (LOP) option; require HOD approval for advance leave; payroll auto-adjusts | P2 |
| Mid-month salary revision | Pro-rata calculation from effective date; arrears computed automatically; reflected in next payroll | P2 |
| Employee transfer between branches | Close payroll at source branch; open at destination; attendance history carried forward | P2 |
| PF/ESIC rate change by government | Global Config update → All tenant payroll engines updated → Effective from specified date | P2 |
| Duplicate biometric registration | Alert HR; prevent duplicate; require identity verification before resolution | P1 |

4.06 M06 — Inventory & Procurement

Category: Administrative  |  Hospital consumables, medical equipment, and non-pharmaceutical supplies management with automated reorder, multi-level PO approval workflow, vendor management, and asset tracking.

Screens (5)

| Screen | Description | Key Fields |
| --- | --- | --- |
| Stock Dashboard | Real-time inventory levels with alerts | Item, Category, Current Stock, Reorder Level, Last Received, Expiry (if applicable), Branch, Status |
| Purchase Requisition | Auto/manual purchase request creation | Item, Qty Required, Estimated Cost, Priority, Justification, Requester, Auto-triggered flag |
| Approval Queue | Multi-level PO approval workflow | PR Reference, Items, Amount, Approver, Level (≤₹10K→Store Mgr, ₹10K-50K→Branch Admin, ≥₹50K→Tenant Admin) |
| Vendor Management | Supplier database with performance tracking | Vendor name, GSTIN, Categories, Payment terms, Delivery rating, Quality rating, Blacklist status |
| Asset Register | Fixed asset tracking with depreciation | Asset ID, Description, Location, Purchase date, Cost, Depreciation method, Current value, AMC status |

Edge Cases & Error Handling

| Edge Case / Scenario | Expected System Behavior | Priority |
| --- | --- | --- |
| PO approval pending > 24 hours | Auto-escalation to next approval level; email reminder to pending approver | P2 |
| Emergency procurement bypass | Allow with emergency flag; mandatory post-approval within 24h; audit trail required | P1 |
| Vendor blacklisted after PO issued | Flag existing PO; allow completion or cancellation; prevent new POs to vendor | P2 |
| Stock below zero (data integrity) | Prevent negative stock with database constraint; alert for investigation; reconciliation workflow | P1 |
| Asset transferred without record | Physical audit reconciliation; discrepancy report; accountability assignment | P3 |

4.07 M07 — Business Intelligence & Analytics

Category: Analytics  |  Executive dashboards, branch-level analytics, custom report builder, and KPI monitoring with threshold-based alerting. Powered by Elasticsearch aggregation pipeline.

Screens (4)

| Screen | Description | Key Fields |
| --- | --- | --- |
| Executive Dashboard | Org-wide KPIs and trends | Revenue (today/MTD/YTD), Patient footfall, Avg revenue/patient, Collection ratio, Top departments, Trend charts |
| Branch Dashboard | Branch-level operational metrics | Branch-specific OPD/IPD/Pharmacy/Lab metrics, Staff utilization, Revenue vs target, Comparison with other branches |
| Report Builder | Custom report generator with filters | Module selector, Date range, Branch/Dept filter, Metric selection, Chart type, Export (PDF/Excel/CSV) |
| KPI Monitor | Real-time KPI tracking with alerting | KPI name, Current value, Target, Threshold, Status (Green/Amber/Red), Trend, Alert history, Drill-down |

KPI Definitions

| KPI | Formula | Target | Alert Threshold |
| --- | --- | --- | --- |
| OPD Patient Wait Time | Token issued → Consultation start | < 20 min avg | > 30 min |
| Pharmacy Dispensing TAT | Prescription received → Dispensed | < 10 min | > 15 min |
| Lab Report TAT (Routine) | Sample collected → Report validated | < 4 hours | > 6 hours |
| Collection Ratio | Amount collected / Amount billed | > 95% | < 90% |
| Bed Occupancy Rate | Occupied beds / Total beds | 70-85% | > 95% or < 50% |
| No-Show Rate | No-shows / Total appointments | < 10% | > 15% |
| Revenue Per Patient | Total revenue / Total patients | Benchmark based | < 80% of benchmark |
| Staff Utilization | Productive hours / Total hours | > 80% | < 70% |
| API P95 Latency | 95th percentile response time | < 500ms | > 1000ms |
| Kafka Consumer Lag | Messages pending consumption | 0 | > 100 |

4.08 M08 — Patient Portal (PWA)

Category: Engagement  |  Progressive Web App providing patients self-service access to appointment booking, health records, lab reports, online payments, family account management, and notification preferences.

Screens (5)

| Screen | Description | Key Fields |
| --- | --- | --- |
| Patient Login | OTP-based authentication with ABHA link | Phone/Email, OTP, ABHA ID link option, Family account switcher, Biometric (optional) |
| Appointment Booking | Real-time slot selection | Branch, Department, Doctor (with specialty/fee), Date, Available slots, Booking confirmation, SMS/Email |
| Health Records | Consolidated medical history | Visit history, Prescriptions, Lab reports (S3 presigned URL, 72h validity), Discharge summaries, Vitals trends |
| Online Payment | Outstanding bill payment | Bill summary, Payment gateway (Razorpay/Paytm), UPI/Card/NetBanking, Receipt download, Payment history |
| Notifications | Multi-channel notification preferences | Appointment reminders, Lab reports ready, Payment receipts, Channel preference (SMS/WhatsApp/Email/Push) |

Edge Cases & Error Handling

| Edge Case / Scenario | Expected System Behavior | Priority |
| --- | --- | --- |
| Patient books conflicting appointment | System prevents double-booking for same patient; suggest alternative slots | P1 |
| Payment gateway failure mid-transaction | Transaction marked pending; auto-reconcile on webhook; manual check after 30min timeout | P1 |
| Family account — minor patient consent | Guardian consent mandatory; DISHA minor-specific consent flow; age verification | P1 |
| Lab report not yet available | Show "Processing" status with estimated time; push notification when ready | P3 |
| ABHA ID linking failure | Proceed without ABHA; queue for manual linkage; patient notified of benefits | P3 |
| OTP delivery failure | Retry via alternate channel (SMS→WhatsApp); fallback to email OTP; support escalation after 3 failures | P2 |

4.09 M09 — Audit & Compliance

Category: Governance  |  Immutable audit logging of all system events, security monitoring, DISHA Act compliance management, and backup status monitoring. 7-year retention with PostgreSQL row-level security.

Screens (4)

| Screen | Description | Key Fields |
| --- | --- | --- |
| Audit Log | Immutable event log with search/filter | Timestamp, User, Module, Action, Entity, Before/After JSON diff, IP Address, Session ID, Tenant |
| Security Monitor | Real-time threat detection dashboard | Failed logins (brute-force detection), Unusual access patterns, Privilege escalation attempts, Active sessions |
| DISHA Compliance | Consent management and compliance tracker | Patient consent status, Data sharing consent, Research consent, Guardian consent (minors), Consent audit trail |
| Backup Status | DR and backup monitoring | Last backup time, Backup size, S3 sync status (Mumbai + Singapore), WAL archiving, PITR window, RTO/RPO status |

Data Entities

AuditEvent: id, tenantId, branchId, userId, module, action, entity, entityId, beforeState, afterState, ipAddress, sessionId, timestamp

SecurityAlert: id, type, severity, userId, description, detectedAt, resolvedAt, resolvedBy

DISHAConsent: id, patientId, consentType, granted, grantedAt, revokedAt, guardianId, documentUrl

BackupRecord: id, type, startedAt, completedAt, sizeBytes, s3Path, region, status, pitrWindow

Compliance Requirements

| Regulation | Requirement | Implementation |
| --- | --- | --- |
| DISHA Act | Patient consent for data collection, sharing, research | Consent checkboxes at registration; granular consent management; revocation workflow; 7-year audit retention |
| ABDM/ABHA | Ayushman Bharat Digital Mission health ID integration | ABHA ID field in patient registration; FHIR-compliant health record exchange; lab report push to ABDM |
| IT Act 2000 | Data protection and electronic records | AES-256 encryption at rest; TLS 1.3 in transit; digital signatures on reports; access logging |
| GST Compliance | Tax-compliant invoicing | HSN code mapping; CGST/SGST/IGST computation; E-invoice IRN generation; GST return data export |
| PF/ESIC Act | Statutory employee deductions | Auto-computation in payroll; challan generation; government format export |
| NABH Standards | Hospital accreditation readiness | Standardized clinical workflows; TAT tracking; quality indicators; documentation completeness |
| CERT-In Guidelines | Incident reporting and security practices | Security event monitoring; incident response procedures; vulnerability management |

Edge Cases & Error Handling

| Edge Case / Scenario | Expected System Behavior | Priority |
| --- | --- | --- |
| Audit log storage approaching capacity | Auto-archive to cold storage (S3 Glacier); alert platform admin; retention policy enforcement | P2 |
| DISHA consent revocation mid-treatment | Respect revocation for future data; existing treatment data retained per medical necessity; legal review flagged | P1 |
| Brute-force login detected | Account locked after 5 failures; CAPTCHA enforcement; IP-based rate limiting; security alert raised | P1 |
| Backup failure | Immediate alert to platform admin; auto-retry in 30min; manual trigger option; RTO/RPO breach warning | P1 |
| Cross-tenant data leak attempt | Request blocked by schema isolation; security alert P1; session terminated; forensic log captured | P1 |

4.10 M10 — Inpatient Department (IPD)

Category: Clinical  |  Complete inpatient lifecycle from bed assignment through ward nursing, daily doctor rounds, medication administration (MAR), diet management, and structured discharge workflow.

Screens (5)

| Screen | Description | Key Fields |
| --- | --- | --- |
| Bed Map | Visual ward-wise bed occupancy | Ward, Bed number, Status (Available/Occupied/Maintenance/Reserved), Patient name, Admission date, Doctor |
| Admission | Patient admission workflow | Patient UHID, Admitting doctor, Ward/Bed, Expected stay, Insurance details, Advance payment, Emergency flag |
| Nursing Station | Nurse-centric patient care dashboard | Patient list, Vitals (BP/Pulse/Temp/SpO2), MAR, IV status, Diet orders, Alerts, Shift handover notes |
| Doctor Rounds | Daily progress notes and orders | Patient, Vitals trend, Progress note (SOAP), New orders (medications/labs/procedures), Consultant referral |
| Discharge Checklist | Structured discharge process | Bill settlement status, Medication reconciliation, Follow-up scheduled, Discharge summary signed, Patient education done |

Data Entities

Admission: id, patientId, admittingDoctorId, wardId, bedId, admittedAt, expectedStay, insuranceDetails{}, advancePayment, status

BedMaster: id, wardId, branchId, bedNumber, type (General/Semi-Private/Private/ICU), status, currentPatientId

NursingRecord: id, admissionId, nurseId, shiftId, vitals{}, marEntries[], dietOrders[], ivStatus, notes, timestamp

DoctorRound: id, admissionId, doctorId, progressNote{soap}, newOrders[], referrals[], roundedAt

DischargeChecklist: id, admissionId, billSettled, medsReconciled, followUpScheduled, summarySigned, patientEducated, dischargedAt

Edge Cases & Error Handling

| Edge Case / Scenario | Expected System Behavior | Priority |
| --- | --- | --- |
| No beds available in requested ward | Show available beds in alternate wards; waitlist option; escalation to nursing supervisor | P1 |
| Patient deterioration (critical vitals) | Auto-alert attending doctor and nursing supervisor; escalation to ICU if configured; code blue trigger | P1 |
| Discharge with outstanding bill | Block discharge until billing team confirmation; partial payment + undertaking option; Branch Admin override | P1 |
| Medication administration error | MAR double-check required; scan medication barcode; patient wristband verification; incident report auto-generated | P1 |
| Bed transfer during stay | Update bed map atomically; transfer clinical records; notify all care team members | P2 |
| LAMA (Left Against Medical Advice) | LAMA form generated; doctor notification; partial billing; legal documentation | P1 |

4.11 M11 — Appointment Scheduling

Category: Clinical  |  Real-time slot management for all OPD doctors across branches. Supports multi-channel booking (front desk, portal, phone), conflict prevention, automated reminders, check-in, and no-show tracking. Bidirectionally linked to Doctor Profiles (M05) for specialty and fee data.

Screens (4)

| Screen | Description | Key Fields |
| --- | --- | --- |
| Doctor Schedule | Working days, hours, slot configuration | Doctor (linked from M05), Branch, Working days, Start/End time, Slot duration, Max per slot, Block-out dates |
| Appointment Calendar | Visual calendar with booking management | Date picker, Doctor filter, Slot grid (Available/Booked/Blocked), Patient details on hover, Drag-to-reschedule |
| Check-In | Day-of-visit patient check-in | QR scan / Booking code entry, Identity verification, OPD token auto-generation, Pre-loaded patient context |
| No-Show Tracker | No-show analytics and management | No-show rate by doctor/department, Patient no-show history, Slot release automation, Follow-up actions |

Data Entities

DoctorSchedule: id, doctorId, branchId, workingDays[], slotDuration, startTime, endTime, maxPerSlot, effectiveFrom, blockOutDates[]

AppointmentSlot: id, doctorId, branchId, slotDateTime, isBooked, isBlocked, blockReason

Appointment: id, slotId, patientId, bookingCode, channel (Walk-in/Portal/Phone), status, reminders[], checkedInAt, noShowFlaggedAt

NoShowRecord: id, appointmentId, patientId, flaggedAt, actionTaken, slotReleasedAt

Edge Cases & Error Handling

| Edge Case / Scenario | Expected System Behavior | Priority |
| --- | --- | --- |
| Double-booking same slot (race condition) | Optimistic locking on slot record; second booking fails with suggestion of next available slot | P1 |
| Doctor calls in sick | Bulk cancel day's appointments; auto-notify all patients; offer rebooking to alternate doctors | P1 |
| Patient arrives without appointment | Walk-in booking if slots available; waitlist if full; redirect to emergency if urgent | P2 |
| Reminder delivery failure (SMS) | Fallback to WhatsApp → Email → Push notification; flag undelivered for manual follow-up | P2 |
| Chronic no-show patient | Flag in patient profile; require advance payment/deposit for future bookings after 3 no-shows | P3 |
| Schedule change affecting existing bookings | Identify affected appointments; bulk reschedule or cancel with notification; patient choice honored | P1 |

4.12 M12 — Platform Administration

Category: Infrastructure  |  Super Admin interface for managing the entire HMS SaaS platform. Handles tenant lifecycle, schema provisioning, health monitoring, global configuration, and cross-tenant analytics.

Screens (4)

| Screen | Description | Key Fields |
| --- | --- | --- |
| Tenant Onboarding | 5-step wizard for new tenant setup | Org Name, Subdomain, Primary Contact, GSTIN, Plan (Starter/Professional/Enterprise), Module Activation, Schema Provisioning |
| Tenant Management | All tenants lifecycle dashboard | Tenant, Subdomain, Plan, Branches, Users, Status (Active/Suspended/Trial), MRR, Billing |
| Platform Health | Infrastructure monitoring | Uptime (30d), K8s Pods status, API P95 latency, Kafka consumer lag, DB connections, Redis memory, Disk usage |
| Global Config | Platform-wide settings management | Notification templates, GST rates library, Drug interaction DB (Rxnorm), ICD-10 codes, System-wide parameters |

Tenant Provisioning Workflow

New Tenant Setup: Org Details → Plan Selection → Module Activation → Schema Provisioning (PostgreSQL schema creation + Flyway migrations for all 12 modules) → DNS record creation → Admin credentials generated and emailed → Tenant active within 5 minutes.

Edge Cases & Error Handling

| Edge Case / Scenario | Expected System Behavior | Priority |
| --- | --- | --- |
| Schema provisioning failure | Rollback partial schema; retry mechanism; manual provisioning option; alert platform team | P1 |
| Tenant data exceeds plan limits | Soft warning at 80%; hard block at 100% with upgrade prompt; grace period for critical operations | P2 |
| Platform-wide Kafka outage | Spring Batch fallback for critical workflows; event replay on recovery; zero data loss guarantee | P1 |
| Cross-tenant data query (analytics) | Strict anonymization; aggregate-only access; no PII in cross-tenant views; audit logged | P1 |
| Tenant requests data deletion (DISHA) | Verify identity; 30-day cool-off; full schema purge; backup retention per regulatory requirement | P1 |
| Subdomain conflict | Uniqueness check at registration; suggest alternatives; prevent squatting with verification | P3 |

5. Technical Architecture

5.1 Architecture Overview

The HMS Enterprise Platform follows a cloud-native, microservices architecture deployed on Kubernetes with event-driven integration via Apache Kafka. The platform uses a schema-per-tenant PostgreSQL model for complete data isolation while maintaining infrastructure efficiency.

5.2 Technology Stack

| Layer | Technology | Purpose | Version |
| --- | --- | --- | --- |
| Frontend | React 18 + Tailwind CSS | Single-page application with responsive UI | 18.x / 3.x |
| Frontend | Progressive Web App (PWA) | Patient portal with offline capability | Service Worker v3 |
| API Gateway | Spring Cloud Gateway / Kong | Request routing, rate limiting, auth | Latest stable |
| Backend | Spring Boot (Java 17+) | Microservice business logic | 3.x |
| Database | PostgreSQL 15+ | Primary data store with schema-per-tenant | 15.x |
| Cache | Redis 7+ | Session management, API caching, rate limiting | 7.x |
| Message Broker | Apache Kafka | Event streaming, async communication | 3.x |
| Search/Analytics | Elasticsearch | BI aggregation, full-text search, KPI indexing | 8.x |
| Object Storage | AWS S3 | Documents, reports, images, backups | Latest |
| Container Orchestration | Kubernetes (EKS/AKS) | Service deployment, scaling, health management | 1.28+ |
| CI/CD | GitHub Actions / Jenkins | Automated build, test, deploy pipeline | Latest |
| Monitoring | Prometheus + Grafana | Metrics collection, dashboarding, alerting | Latest |
| APM | Datadog / New Relic | Application performance monitoring | Latest |
| Notifications | Twilio/MSG91 + WABA + FCM | SMS, WhatsApp, Push notifications | Latest |
| Payment | Razorpay / Paytm | Payment gateway integration | Latest |
| Biometric | ZKTeco / Suprema API | Attendance device integration | REST API |

5.3 Multi-Tenancy Architecture

Every registered organisation (tenant) receives a fully isolated PostgreSQL schema provisioned automatically during onboarding. This schema-per-tenant model ensures complete data isolation at the database level while sharing the same application infrastructure for cost efficiency.

Schema Provisioning: Flyway-managed migrations create all 12 module tables in the tenant schema

Tenant Resolution: Subdomain-based routing (tenant.hmssaas.in) → Tenant ID injected into every request context

Data Isolation: PostgreSQL Row-Level Security (RLS) as defense-in-depth; application-level tenant ID filtering

Connection Pooling: HikariCP with per-tenant connection limits; max 200 connections per database instance

Scaling: Read replicas for reporting; tenant-specific connection pools; database sharding ready for Phase 2

5.4 Deployment Architecture

Container Strategy: Each microservice packaged as Docker container with multi-stage builds (build + runtime)

Kubernetes: Namespace-per-service; HPA (Horizontal Pod Autoscaler) with CPU/memory triggers; Rolling updates with zero downtime

Service Mesh: Istio/Linkerd for service-to-service mTLS, traffic management, and observability

Regions: Primary: AWS Mumbai (ap-south-1); DR: AWS Singapore (ap-southeast-1)

CDN: CloudFront for static assets; presigned URLs for document access

DNS: Route53 with wildcard SSL for *.hmssaas.in; tenant subdomain auto-provisioning

5.5 Security Architecture

| Security Layer | Implementation | Standard |
| --- | --- | --- |
| Authentication | JWT (15-min expiry) + Refresh Token + MFA (L1-L3 roles) | OAuth 2.0 / OIDC |
| Authorization | 6-tier RBAC with @PreAuthorize on every service method | Custom RBAC engine |
| Encryption at Rest | AES-256 for all data; S3 SSE-KMS for documents | NIST SP 800-111 |
| Encryption in Transit | TLS 1.3 for all API calls; mTLS for service-to-service | NIST SP 800-52r2 |
| API Security | Rate limiting, input validation, CORS, CSRF protection | OWASP Top 10 |
| Database Security | Schema isolation + RLS; encrypted backups; no direct DB access | CIS PostgreSQL Benchmark |
| Audit Trail | Immutable event log; 7-year retention; tamper-proof (append-only) | DISHA Act |
| Vulnerability Management | SAST/DAST in CI/CD; dependency scanning; penetration testing | OWASP ASVS Level 2 |
| Incident Response | Automated alerting; incident playbooks; CERT-In notification compliance | CERT-In Guidelines |
| Data Masking | PII masking in logs; Aadhaar partial display; test data anonymization | DISHA Act / IT Act |

5.6 Backup & Disaster Recovery

| Parameter | Specification |
| --- | --- |
| RTO (Recovery Time Objective) | 4 hours |
| RPO (Recovery Point Objective) | 15 minutes |
| Backup Frequency | Continuous WAL archiving + Daily full backup at 02:00 IST |
| Backup Storage | AWS S3 Mumbai (primary) + AWS S3 Singapore (DR replica) |
| Backup Encryption | AES-256 encryption at rest |
| Point-in-Time Recovery | 7-day PITR window via PostgreSQL WAL |
| Backup Retention | 30 days (hot) + 1 year (cold/Glacier) |
| DR Testing | Quarterly DR drill; documented recovery runbook |
| Failover Strategy | Active-Passive with automated failover via Route53 health checks |

6. Role-Based Access Control (RBAC) Model

The HMS platform implements a 6-tier role hierarchy with 200+ granular permissions. Each permission follows the pattern resource:action and is enforced at the API layer via @PreAuthorize(tenantId + branchId + roleId + resource:action) guards.

6.1 Role Hierarchy

| Level | Role | Scope | Description | MFA Required |
| --- | --- | --- | --- | --- |
| L1 | Super Admin | Platform-wide | SaaS platform operator; manages all tenants, global config, health monitoring | Yes |
| L2 | Tenant Admin | Organization-wide | Hospital chain administrator; manages branches, salary grades, BI cross-branch | Yes |
| L3 | Branch Admin | Single branch | Hospital branch manager; PO approvals, day-close, attendance override, shift config | Yes |
| L4 | Department Head | Single department | HOD for OPD/Pharmacy/Lab/HR; drug master config, payroll run, lab validation | No |
| L5 | Staff | Assigned functions | Doctors, nurses, pharmacists, technicians, receptionists, billing staff | No |
| L6 | Patient | Own records only | Appointment booking, health records access, online payment, notification preferences | No |

6.2 Permission Matrix (Key Permissions)

| Module | Permission | L1 | L2 | L3 | L4 | L5 | L6 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| OPD | patient:register | Y | Y | Y | Y | Y | — |
| OPD | consultation:write | — | — | — | Y | Y | — |
| OPD | discharge:generate | — | — | — | Y | Y | — |
| Pharmacy | drug:dispense | — | — | Y | Y | Y | — |
| Pharmacy | po:approve | — | Y | Y | — | — | — |
| Pharmacy | drug:master:edit | — | — | — | Y | — | — |
| Lab | result:validate | — | — | — | Y | Y | — |
| Lab | report:generate | — | — | — | Y | Y | — |
| Finance | payment:collect | — | — | Y | — | Y | — |
| Finance | day-close:run | — | — | Y | — | — | — |
| Finance | refund:approve | — | Y | Y | — | — | — |
| HR | employee:onboard | — | — | — | Y | — | — |
| HR | payroll:run | — | Y | Y | — | Y | — |
| HR | doctor:profile:manage | — | — | — | Y | — | — |
| BI | analytics:cross-branch | — | Y | — | — | — | — |
| BI | report:build | — | Y | Y | Y | — | — |
| Audit | auditlog:view | Y | Y | — | — | — | — |
| Audit | security:monitor | Y | — | — | — | — | — |
| Platform | tenant:manage | Y | — | — | — | — | — |
| Platform | global:config | Y | — | — | — | — | — |
| Portal | appointment:book | — | — | — | — | — | Y |
| Portal | report:download-own | — | — | — | — | — | Y |

NOTE: The full RBAC matrix contains 200+ permissions. The above shows representative permissions per module. Complete permission specification will be delivered in the RBAC Technical Design Document.

7. Event-Driven Architecture

7.1 Kafka Topic Namespace

| Topic | Producers | Consumers | Key Events |
| --- | --- | --- | --- |
| hms.opd.events | OPD Module | Pharmacy, Lab, Finance, Audit, Patient Portal | prescription.created, consultation.closed, discharge.generated, token.issued |
| hms.pharmacy.events | Pharmacy Module | Finance, Inventory, Audit, Patient Portal | drug.dispensed, stock.low, po.approved, invoice.generated, batch.expiring |
| hms.lab.events | Lab Module | OPD (Doctor EMR), Patient Portal, Audit | result.validated, report.generated, critical.alert, sample.rejected |
| hms.finance.events | Finance Module | BI, Patient Portal, Audit | payment.received, bill.settled, day-close.done, refund.processed |
| hms.ipd.events | IPD Module | Pharmacy, Lab, Finance, Audit | patient.admitted, discharge.initiated, bed.released, vitals.critical |
| hms.hr.events | HR Module | Appointments, Finance, Audit | doctor.profile.updated, employee.onboarded, payroll.processed |
| hms.audit.events | All Modules | Audit Log Writer, Security Monitor | All significant domain events for immutable audit trail |

7.2 Event Processing Guarantees

Delivery Semantics: At-least-once delivery with idempotent consumers (deduplication via event ID)

Partitioning: All topics partitioned by tenantId for tenant-level ordering guarantees

Dead Letter Queue (DLQ): 3 retry attempts with exponential backoff → DLQ for manual investigation

Fallback: Spring Batch fallback for Kafka outages — critical workflows continue via database polling

Event Schema: Apache Avro with Schema Registry for backward-compatible schema evolution

Consumer Lag Monitoring: Prometheus metrics; alert when lag > 100 messages; auto-scaling consumer groups

Throughput Target: 10,000+ events/second sustained; < 2 second end-to-end event propagation

7.3 Socket.IO Real-Time Updates

Socket.IO provides real-time UI updates to connected clients. Kafka consumers emit Socket.IO events for scenarios requiring instant UI refresh:

Token queue position updates (OPD)

Prescription arrival in pharmacy worklist

Lab result availability for doctors

Bed map status changes (IPD)

Payment confirmations

Appointment slot availability changes

Critical alert notifications

8. Deliverables & Project Milestones

8.1 Delivery Phases

| Phase | Duration | Deliverables | Milestone Gate |
| --- | --- | --- | --- |
| Phase 1: Discovery & Architecture | 4 weeks | SOW sign-off, Architecture Design Document (ADD), ER diagrams, API contract spec, RBAC matrix, Kafka topic design | Architecture Review Board approval |
| Phase 2: Core Platform Setup | 3 weeks | Multi-tenant schema engine, RBAC engine, JWT+MFA auth, Kafka cluster, CI/CD pipeline, K8s namespaces, Redis/ES setup | Platform smoke test passed |
| Phase 3: OPD + Patient Registration | 4 weeks | M01 OPD (7 screens), Patient master, Token queue, SOAP EMR, E-prescription, Lab order, Discharge summary | OPD end-to-end demo accepted |
| Phase 4: Pharmacy + Laboratory | 5 weeks | M02 Pharmacy (7 screens), M03 Lab (6 screens), FIFO engine, Drug interaction checker, Barcode tracking, Pharmacy billing | Pharmacy→Lab→Finance flow validated |
| Phase 5: Finance + HR | 5 weeks | M04 Finance (6 screens), M05 HR (7 screens), TPA/Insurance, GST billing, Doctor profiles, Payroll engine, Biometric integration | Payroll run + GST invoice verified |
| Phase 6: Inventory + BI + Portal | 5 weeks | M06 Inventory (5 screens), M07 BI (4 screens), M08 Patient Portal PWA (5 screens), Report builder, KPI monitor | Patient self-booking flow validated |
| Phase 7: IPD + Appointments | 4 weeks | M10 IPD (5 screens), M11 Appointments (4 screens), Bed management, Nursing station, Doctor rounds, Schedule engine | IPD admission→discharge flow validated |
| Phase 8: Audit + Platform Admin | 3 weeks | M09 Audit (4 screens), M12 Platform Admin (4 screens), DISHA compliance, Security monitor, Tenant onboarding wizard | Tenant provisioning < 5 min validated |
| Phase 9: Integration Testing | 3 weeks | End-to-end integration tests, Performance testing, Security testing (VAPT), Cross-module workflow validation | All P1/P2 defects resolved |
| Phase 10: UAT & Bug Fixes | 4 weeks | User Acceptance Testing with client team, Bug fixes, Performance optimization, Documentation finalization | UAT sign-off from client |
| Phase 11: Deployment & Go-Live | 2 weeks | Production deployment, DNS cutover, Data migration (if applicable), Go-live checklist, War room support | Go-live approval from client |
| Phase 12: Hypercare & Stabilization | 4 weeks | On-site/remote support, Bug fixes, Performance tuning, User training completion, Knowledge transfer | Hypercare exit criteria met |
| Phase 13: Warranty Support | 12 weeks | Defect resolution, Minor enhancements, Monthly health reports, SLA compliance reporting | Warranty period closure |

8.2 Total Project Timeline

Total estimated duration: 54 weeks (approximately 13 months) from SOW sign-off to warranty closure.

NOTE: Timeline assumes dedicated client SPOC availability, timely feedback (5 business days SLA for approvals), and no scope changes beyond the defined Change Control process.

8.3 Deliverable Artifacts

| Deliverable | Format | Phase | Approval Required |
| --- | --- | --- | --- |
| Statement of Work (this document) | DOCX/PDF | Phase 1 | Yes — Client Sponsor + CTO |
| Architecture Design Document (ADD) | DOCX/PDF + Diagrams | Phase 1 | Yes — Architecture Review Board |
| ER Diagram (all 12 modules) | Draw.io / PNG / PDF | Phase 1 | Yes — Technical Lead |
| API Contract Specification | OpenAPI 3.0 (Swagger) | Phase 1 | Yes — Technical Lead |
| RBAC Permission Matrix | Excel + DOCX | Phase 1 | Yes — Client IT Head |
| POC Wireframes (80+ screens) | HTML (interactive) | Phase 1 | Yes — Client UX Sponsor |
| Source Code Repository | GitHub (private) | Ongoing | N/A |
| Unit Test Reports | JUnit XML + HTML | Each phase | No — Reviewed in sprint demos |
| Integration Test Report | DOCX/PDF | Phase 9 | Yes — Client QA Lead |
| VAPT (Security) Report | PDF | Phase 9 | Yes — Client IT Security |
| Performance Test Report | PDF + Grafana exports | Phase 9 | Yes — Technical Lead |
| UAT Test Cases & Results | Excel | Phase 10 | Yes — Client UAT Lead |
| Deployment Runbook | DOCX/PDF | Phase 11 | Yes — DevOps Lead |
| Operations Manual | DOCX/PDF | Phase 11 | Yes — Client IT Ops |
| User Training Manual | DOCX/PDF + Videos | Phase 12 | Yes — Client Training Lead |
| Admin Training Manual | DOCX/PDF | Phase 12 | Yes — Client IT Admin |
| Knowledge Transfer Document | DOCX/PDF | Phase 12 | Yes — Client CTO |
| Monthly Health Reports | PDF | Phase 13 | No — For information |
| Warranty Closure Report | DOCX/PDF | Phase 13 | Yes — Client Sponsor |

9. Service Level Agreements (SLA)

9.1 Platform Availability SLA

| Metric | Target | Measurement | Penalty |
| --- | --- | --- | --- |
| Monthly Uptime | 99.9% | Kubernetes health probes; calculated excluding planned maintenance | 5% credit per 0.1% below target |
| Planned Maintenance Window | Sunday 02:00-06:00 IST | Advance notice: 72 hours minimum | No penalty if within window |
| Unplanned Downtime | < 43 min/month | Cumulative unplanned outage minutes | Covered under uptime SLA |

9.2 Incident Response SLA

| Priority | Definition | Response Time | Resolution Time | Escalation |
| --- | --- | --- | --- | --- |
| P1 — Critical | Production down; data loss risk; all users affected | 15 minutes | 4 hours | Immediate: Delivery Lead + CTO |
| P2 — High | Major feature unavailable; workaround exists | 1 hour | 8 hours | 2h: Delivery Lead |
| P3 — Medium | Minor feature issue; cosmetic defects with impact | 4 hours | 3 business days | 24h: Tech Lead |
| P4 — Low | Enhancement request; cosmetic issue; documentation | 1 business day | Next sprint | Standard backlog grooming |

9.3 Performance SLA

| Metric | Target | Measurement Tool |
| --- | --- | --- |
| API Response Time (P50) | < 200ms | APM (Datadog/New Relic) |
| API Response Time (P95) | < 500ms | APM (Datadog/New Relic) |
| API Response Time (P99) | < 1000ms | APM (Datadog/New Relic) |
| Page Load Time (First Contentful Paint) | < 2 seconds | Lighthouse / Web Vitals |
| Kafka Event Propagation (end-to-end) | < 2 seconds | Custom Prometheus metrics |
| Database Query Time (P95) | < 100ms | PostgreSQL pg_stat_statements |
| Concurrent Users Supported | 500+ per tenant | Load testing (k6/JMeter) |
| Bulk Report Generation | < 30 seconds for 10K records | Application metrics |

10. Project Governance & Team Structure

10.1 Governance Model

| Forum | Frequency | Participants | Purpose |
| --- | --- | --- | --- |
| Daily Standup | Daily (15 min) | Dev team + Scrum Master | Progress, blockers, daily plan |
| Sprint Demo | Bi-weekly | Full team + Client SPOC | Demonstrate completed features; gather feedback |
| Sprint Retrospective | Bi-weekly | Dev team + Scrum Master | Process improvement; lessons learned |
| Steering Committee | Monthly | Client Sponsor + CTO + Delivery Lead | Budget, timeline, scope decisions; risk escalation |
| Architecture Review | As needed | Solution Architect + Tech Leads | Technical design decisions; pattern approvals |
| Change Control Board | As needed | Client PM + TGWT PM + Tech Lead | Scope change requests; impact analysis; approval |

10.2 TGWT Team Structure (Proposed)

| Role | Count | Allocation | Responsibility |
| --- | --- | --- | --- |
| Delivery Manager | 1 | 50% | Overall delivery, client communication, risk management |
| Solution Architect | 1 | 100% | Architecture design, technical decisions, code reviews |
| Tech Lead — Backend | 1 | 100% | Spring Boot services, Kafka, database design, API contracts |
| Tech Lead — Frontend | 1 | 100% | React 18, PWA, UI/UX implementation, accessibility |
| Senior Developer — Backend | 2 | 100% | Module development, integration, unit testing |
| Senior Developer — Frontend | 2 | 100% | Screen development, state management, API integration |
| Full Stack Developer | 2 | 100% | Cross-functional development, bug fixes |
| QA Lead | 1 | 100% | Test strategy, automation, integration testing, UAT coordination |
| QA Engineer | 2 | 100% | Test case execution, regression testing, performance testing |
| DevOps Engineer | 1 | 100% | CI/CD, Kubernetes, monitoring, deployment automation |
| UI/UX Designer | 1 | 50% | Wireframes, design system, usability testing |
| Business Analyst | 1 | 100% | Requirements clarification, user stories, acceptance criteria |
| Scrum Master | 1 | 50% | Sprint facilitation, impediment removal, process compliance |

10.3 Client Responsibilities

Dedicated SPOC: Single Point of Contact available for daily queries; authorized for day-to-day decisions

UAT Team: Minimum 5 members representing key departments (OPD, Pharmacy, Lab, Finance, HR) for UAT phase

Feedback SLA: 5 business days for sprint demo feedback; 10 business days for milestone approvals

Infrastructure: Client to provision cloud infrastructure (AWS/Azure) per TGWT specifications; or TGWT manages on client behalf (separate commercial terms)

Data: Client to provide master data (drug formulary, employee list, vendor list, branch configuration) in agreed template format

Change Requests: Submit via Change Control process; no verbal scope changes honored

Training Participants: Nominate trainers for Train-the-Trainer program; minimum 2 per department

11. Risk Management

| Risk ID | Risk Description | Probability | Impact | Mitigation Strategy | Owner |
| --- | --- | --- | --- | --- | --- |
| R-01 | Scope creep due to evolving requirements | HIGH | HIGH | Strict Change Control Board process; SOW freeze after Phase 1; CR impact analysis mandatory | PM (both sides) |
| R-02 | Kafka event bus complexity causing integration failures | MEDIUM | HIGH | Idempotent consumers; DLQ with 3 retries; Spring Batch fallback; comprehensive integration testing | Tech Lead |
| R-03 | Third-party API instability (ABDM, Razorpay, Twilio) | MEDIUM | MEDIUM | Circuit breaker pattern; graceful degradation; mock services for testing; SLA monitoring | Solution Architect |
| R-04 | Client UAT delays impacting go-live timeline | MEDIUM | HIGH | Early UAT engagement from Phase 6; dedicated UAT environment; pre-written test cases | Client PM |
| R-05 | Data migration complexity from legacy systems | MEDIUM | MEDIUM | Migration assessment in Phase 1; ETL pipeline design; trial migration runs; rollback plan | BA + Tech Lead |
| R-06 | Key resource attrition during project | LOW | HIGH | Cross-training within team; documentation-driven development; 30-day notice period clause | Delivery Manager |
| R-07 | Performance degradation under peak load | MEDIUM | HIGH | Load testing from Phase 9; HPA configured; Redis caching; database query optimization | DevOps + Tech Lead |
| R-08 | Regulatory compliance changes (DISHA/ABDM) | LOW | MEDIUM | Modular compliance layer; configurable consent framework; regulatory watch process | BA |
| R-09 | Multi-tenant data isolation breach | LOW | CRITICAL | Schema-per-tenant + RLS; automated security testing; penetration testing; code review gates | Solution Architect |
| R-10 | Biometric device compatibility issues | MEDIUM | LOW | ZKTeco/Suprema API abstraction layer; manual attendance fallback; device certification pre-check | Tech Lead |

12. Change Management Process

All changes to the scope, timeline, or deliverables defined in this SOW must follow the formal Change Management process. Verbal requests or email-only requests are not considered formal Change Requests.

12.1 Change Request Workflow

Step 1: Requester submits Change Request (CR) form with description, justification, and priority → Step 2: TGWT team performs impact analysis (effort, timeline, cost, risk) within 5 business days → Step 3: Impact analysis presented to Change Control Board (CCB) → Step 4: CCB reviews and decides (Approve / Reject / Defer) → Step 5: If approved, SOW amendment issued and signed → Step 6: CR integrated into sprint backlog per revised timeline

12.2 Change Classification

| Type | Definition | Timeline Impact | Cost Impact | Authority |
| --- | --- | --- | --- | --- |
| Minor | UI changes, label text, minor field additions within existing screens | None | None | Tech Lead |
| Moderate | New screen within existing module, workflow modification, new report | 1-2 sprints | Quoted per CR | CCB |
| Major | New module, new integration, architectural change, new user role | 4+ sprints | Quoted per CR + retesting | Steering Committee |
| Emergency | Critical production fix outside normal process | Immediate | Post-facto CR | Delivery Manager |

13. Training & Knowledge Transfer

13.1 Training Program

| Training Track | Audience | Duration | Mode | Deliverables |
| --- | --- | --- | --- | --- |
| System Admin Training | Client IT team (L2-L3 roles) | 3 days | On-site / Remote | Admin manual, video recordings, lab exercises |
| End-User Training — Clinical | Doctors, Nurses, Pharmacists, Lab technicians | 2 days per dept | On-site | Quick-reference cards, module-specific guides, video walkthroughs |
| End-User Training — Admin | Finance, HR, Inventory staff | 2 days per dept | On-site | Process guides, cheat sheets, FAQ documents |
| Train-the-Trainer | Client nominated super-users (2 per dept) | 3 days | On-site | Trainer kit, presentation slides, assessment templates |
| Patient Portal Orientation | Front desk staff for patient guidance | 1 day | On-site | Patient onboarding script, demo environment access |
| DevOps & Operations | Client DevOps/IT Ops team | 2 days | Remote | Runbook, monitoring dashboards, incident playbooks |

13.2 Knowledge Transfer

Code Repository Access: Full source code access via private GitHub repository; branch-based development with PR reviews

Documentation: Architecture Design Document, API docs (Swagger), Database schemas, Deployment runbooks, Operations manual

Recorded Sessions: All training sessions and architecture walkthroughs recorded and delivered as video files

Handover Period: 4 weeks overlap during hypercare for gradual ownership transfer to client IT team

Post-Handover Support: Email/Slack support channel available during warranty period for queries

14. Acceptance Criteria & Sign-Off Process

14.1 Acceptance Framework

All deliverables shall undergo a formal acceptance process comprising three gates: Technical Verification, Functional Validation, and Business Acceptance.

| Gate | Conducted By | Criteria | Duration | Outcome |
| --- | --- | --- | --- | --- |
| Gate 1: Technical | TGWT QA + Client IT | Code review, security scan, performance benchmarks pass | 5 business days | Technical Sign-Off Certificate |
| Gate 2: Functional | Client SMEs + Dept Heads | All use cases executed, edge cases validated, UAT scripts pass ≥95% | 10 business days | UAT Sign-Off Certificate |
| Gate 3: Business | Client CXO / Project Sponsor | Business KPIs achievable, workflow alignment confirmed | 5 business days | Final Acceptance Certificate |

14.2 UAT Criteria by Module

Each module must satisfy the following minimum acceptance thresholds:

| Module | Min Test Cases | Pass Rate Required | Critical Defects Allowed | Performance SLA |
| --- | --- | --- | --- | --- |
| M01 OPD | 85 | ≥95% | 0 | Registration <3s, Queue refresh <1s |
| M02 Pharmacy | 70 | ≥95% | 0 | Dispensing <2s, Stock query <1s |
| M03 Laboratory | 65 | ≥95% | 0 | Result entry <2s, Report gen <5s |
| M04 Finance | 60 | ≥98% | 0 | Bill generation <3s, Receipt <2s |
| M05 HR & Payroll | 55 | ≥95% | 0 | Payroll run <30s (100 emp) |
| M06 Inventory | 50 | ≥95% | 0 | Stock dashboard <2s |
| M07 BI & Reports | 40 | ≥90% | 0 | Dashboard load <5s, Export <10s |
| M08 Patient Portal | 45 | ≥95% | 0 | Login <2s, Booking <3s |
| M09 Audit | 35 | ≥98% | 0 | Log search <3s (1M records) |
| M10 IPD | 60 | ≥95% | 0 | Bed map <2s, Vitals entry <1s |
| M11 Appointments | 40 | ≥95% | 0 | Slot search <1s, Check-in <2s |
| M12 Platform Admin | 30 | ≥98% | 0 | Tenant provision <60s |

14.3 Defect Classification

| Severity | Definition | Resolution SLA | Impact on Acceptance |
| --- | --- | --- | --- |
| S1 — Critical | System crash, data loss, security breach, billing error | 4 hours | Blocks acceptance; must be zero |
| S2 — Major | Feature non-functional, workflow broken, incorrect calculations | 8 hours | Must be resolved before sign-off |
| S3 — Minor | UI inconsistency, non-critical validation missing | 3 business days | ≤5 open allowed at sign-off |
| S4 — Cosmetic | Typo, alignment, color deviation | 5 business days | Can be deferred to next release |

14.4 Sign-Off Process

Step 1 — Deliverable Submission — TGWT submits deliverable with test evidence, deployment guide, and release notes

Step 2 — Client Review Window — 10 business days for functional validation using provided UAT scripts

Step 3 — Defect Reporting — Client logs defects in shared JIRA project with severity classification

Step 4 — Defect Resolution — TGWT resolves all S1/S2 defects within SLA; retesting by client

Step 5 — Acceptance Decision — Client issues Acceptance Certificate or Conditional Acceptance with punch list

Step 6 — Deemed Acceptance — If no response within 15 business days of submission, deliverable is deemed accepted

NOTE: Conditional Acceptance allows Go-Live with a documented punch list of ≤5 S3/S4 defects to be resolved within 15 business days post Go-Live.

15. Assumptions & Dependencies

15.1 Client-Side Assumptions

Infrastructure Readiness — Client provides cloud account (AWS/Azure) with admin access within 2 weeks of project kick-off

Network Connectivity — All branch locations have minimum 50 Mbps dedicated internet with VPN capability

Hardware Availability — Workstations, barcode scanners, label printers, and biometric devices procured by client before Phase 9

Active Directory / SSO — Client provides LDAP/AD integration details if SSO is required; SAML 2.0 IdP available

Data Migration — Client provides legacy data in agreed CSV/Excel format with data dictionary within 4 weeks of Phase 7 start

Subject Matter Experts — Client assigns dedicated SMEs (1 per module) available ≥4 hours/week throughout project

Decision Authority — Client Project Manager has authority to approve designs and UAT within 5 business days

Regulatory Licenses — Client possesses valid hospital licenses, drug licenses, and lab accreditation certificates

Email & SMS Gateway — Client provides SMTP credentials and SMS gateway API (MSG91/Twilio) for notifications

Payment Gateway — Client onboards with Razorpay/PayU and provides API keys for online payment integration

15.2 TGWT-Side Assumptions

Team Availability — TGWT maintains dedicated team of 13 resources as per governance structure throughout project duration

Technology Stack — No mid-project technology changes unless mutually agreed via Change Request

Third-Party APIs — ABDM/ABHA sandbox available for development; production credentials provided by client

Development Environment — TGWT provisions own development and staging environments; client provides production

Code Repository — TGWT uses private GitHub/GitLab repository; client receives read access and full transfer at project completion

15.3 External Dependencies

| Dependency | Owner | Required By | Risk if Delayed |
| --- | --- | --- | --- |
| AWS/Azure account provisioning | Client IT | Week 2 | Blocks infrastructure setup; 2-week delay cascade |
| ABDM/ABHA sandbox access | NHA (India) | Week 8 | Health ID integration deferred to post-MVP |
| Razorpay/PayU merchant account | Client Finance | Week 20 | Online payments unavailable at Go-Live |
| Drug Master Database (CDSCO) | TGWT | Week 6 | Pharmacy module uses limited drug list |
| ICD-10/ICD-11 code library | TGWT | Week 6 | Diagnosis coding uses free-text fallback |
| SSL certificates (wildcard) | Client IT | Week 24 | Blocks production HTTPS deployment |
| Biometric SDK license | Client / Vendor | Week 28 | Attendance uses manual punch fallback |
| SMS gateway credits | Client | Week 24 | OTP and notifications unavailable |
| Google Maps API key | Client | Week 20 | Branch locator in Patient Portal disabled |
| Penetration testing vendor | Client | Week 36 | Security certification delayed |

15.4 Exclusions

The following items are explicitly excluded from this SOW and may be addressed via separate engagements:

Radiology module (PACS/RIS integration) — requires separate DICOM infrastructure

Blood bank management — regulated separately under Drug & Cosmetics Act

Telemedicine video consultation — requires separate WebRTC infrastructure and ABDM telemedicine guidelines compliance

Mobile native applications (iOS/Android) — PWA serves as mobile solution; native apps via separate SOW

Legacy system data migration beyond agreed formats — complex ETL requires separate assessment

Custom hardware procurement, installation, or maintenance

Ongoing content updates (drug database, ICD codes) beyond initial load

Third-party software licensing costs (AWS, Razorpay, SMS gateway, SSL)

Regulatory audit preparation or certification filing (NABH, NABL)

Multi-language support beyond English and Hindi — additional languages via CR

16. Commercial Terms

16.1 Pricing Model

This engagement follows a Fixed-Price model with milestone-based billing. The total project value covers all 12 modules, 54 weeks of delivery, 12 weeks of warranty support, and knowledge transfer.

COMMERCIAL NOTE: Specific commercial values are captured in a separate Commercial Annexure (Confidential). This section defines the payment structure and terms.

16.2 Payment Schedule

| Milestone | Phase | Percentage | Trigger | Payment Terms |
| --- | --- | --- | --- | --- |
| M1 — Project Kick-Off | Phase 1 | 10% | SOW execution + kick-off completion | Due on signing |
| M2 — Architecture Approval | Phase 2 | 10% | HLD/LLD sign-off | Net 15 days |
| M3 — Core Modules (OPD+Pharmacy+Lab) | Phase 3-4 | 20% | SIT completion for M01-M03 | Net 15 days |
| M4 — Finance + HR + Inventory | Phase 5-6 | 15% | SIT completion for M04-M06 | Net 15 days |
| M5 — BI + Portal + Audit + IPD | Phase 7-8 | 15% | SIT completion for M07-M10 | Net 15 days |
| M6 — UAT Completion | Phase 10 | 15% | UAT sign-off (≥95% pass rate) | Net 15 days |
| M7 — Go-Live | Phase 11 | 10% | Production deployment + 2 weeks stable | Net 15 days |
| M8 — Warranty Completion | Phase 13 | 5% | Warranty period end + KT completion | Net 30 days |

16.3 Additional Commercial Terms

Currency — All amounts in Indian Rupees (INR) unless otherwise specified

GST — 18% GST applicable on all invoices as per prevailing rates

Late Payment — 1.5% per month interest on overdue amounts beyond payment terms

Travel & Expenses — Pre-approved client-site visits billed at actuals with receipts; domestic travel within India

Change Requests — CRs priced separately based on effort estimation at agreed blended rate

Blended Rate — CR effort billed at mutually agreed blended daily rate defined in Commercial Annexure

Inflation Clause — For engagements extending beyond 12 months, rates subject to annual CPI adjustment (capped at 5%)

Escrow — Source code escrowed with agreed third-party agent; released to client upon full payment or TGWT insolvency

17. Warranty & Post-Warranty Support

17.1 Warranty Period

TGWT provides a 12-week warranty period commencing from the date of Go-Live Acceptance Certificate. During warranty:

All S1/S2 defects resolved at no additional cost within defined SLAs

Up to 3 minor enhancement requests (≤2 person-days each) included

Dedicated support engineer available during business hours (9 AM — 7 PM IST)

24/7 on-call support for S1 (Critical) incidents

Weekly status calls with client IT team

Monthly health check reports covering system performance and usage metrics

17.2 Warranty Exclusions

Defects caused by client modifications to source code without TGWT approval

Issues arising from infrastructure changes not communicated to TGWT

Third-party service outages (AWS, payment gateways, SMS providers)

Data corruption caused by unauthorized direct database access

Performance degradation due to client exceeding agreed concurrent user limits

Compatibility issues from client-initiated OS/browser/JDK version upgrades

17.3 Post-Warranty AMC Options

Upon warranty expiry, client may opt for Annual Maintenance Contract (AMC):

| AMC Tier | Coverage | SLA | Included Hours/Month | Pricing Basis |
| --- | --- | --- | --- | --- |
| Bronze | Bug fixes + security patches | S1: 8h, S2: 24h | 10 hours | 12% of project value/year |
| Silver | Bronze + minor enhancements | S1: 4h, S2: 12h | 20 hours | 18% of project value/year |
| Gold | Silver + dedicated resource + proactive monitoring | S1: 2h, S2: 8h | 40 hours | 25% of project value/year |
| Platinum | Gold + 24/7 support + guaranteed SLA penalties | S1: 1h, S2: 4h | Unlimited | Custom quote |

NOTE: AMC pricing is indicative and subject to negotiation. Detailed AMC terms are defined in a separate AMC agreement.

17.4 Knowledge Transfer for Independence

To ensure client self-sufficiency, TGWT delivers:

Source Code — Complete source code with build scripts, Docker files, and CI/CD pipelines

Documentation — API docs (Swagger), database ERD, architecture decision records, runbooks

Admin Training — Client IT team trained on deployment, monitoring, backup/restore, and scaling

Developer Handoff — Optional 4-week developer shadowing program for client engineering team

Operational Runbooks — Step-by-step guides for 25+ operational scenarios (failover, scaling, data recovery)

18. Annexures

Annexure A — Glossary

| Term | Definition |
| --- | --- |
| ABDM | Ayushman Bharat Digital Mission — India's national digital health ecosystem |
| ABHA | Ayushman Bharat Health Account — 14-digit unique health identifier |
| AMC | Annual Maintenance Contract — post-warranty support agreement |
| CGST/SGST | Central/State Goods & Services Tax — dual GST structure in India |
| CR | Change Request — formal request for scope modification |
| DISHA | Digital Information Security in Healthcare Act — India's health data protection law |
| DLQ | Dead Letter Queue — Kafka queue for failed message processing |
| EMR | Electronic Medical Record — digital patient health records |
| ESIC | Employees' State Insurance Corporation — social security for Indian workers |
| FIFO | First In First Out — inventory valuation and dispensing method |
| GRN | Goods Receipt Note — document confirming receipt of purchased goods |
| HLD/LLD | High-Level Design / Low-Level Design — architecture documentation |
| ICD-10 | International Classification of Diseases, 10th Revision — WHO diagnosis coding standard |
| K8s | Kubernetes — container orchestration platform |
| MAR | Medication Administration Record — nursing documentation for drug administration |
| NABH | National Accreditation Board for Hospitals — Indian hospital quality standard |
| NABL | National Accreditation Board for Testing and Calibration Laboratories |
| PF | Provident Fund — mandatory employee retirement savings in India |
| PITR | Point-In-Time Recovery — database restore to any point within retention period |
| POC | Proof of Concept — preliminary implementation to validate approach |
| PT | Professional Tax — state-level employment tax in India |
| RBAC | Role-Based Access Control — permission management by user roles |
| RTO/RPO | Recovery Time Objective / Recovery Point Objective — disaster recovery metrics |
| SIT | System Integration Testing — testing of integrated modules |
| SLA | Service Level Agreement — defined performance and availability targets |
| SOAP | Subjective, Objective, Assessment, Plan — clinical documentation format |
| TAT | Turnaround Time — time from order placement to result delivery |
| TDS | Tax Deducted at Source — Indian income tax withholding |
| TPA | Third Party Administrator — insurance claim processing intermediary |
| UAT | User Acceptance Testing — client validation of delivered functionality |
| UHID | Unique Hospital Identification — patient identifier within hospital system |
| UPI | Unified Payments Interface — India's real-time inter-bank payment system |

Annexure B — Referenced Standards & Regulations

| Standard / Regulation | Applicability | Compliance Level |
| --- | --- | --- |
| DISHA Act (India) | Health data privacy, patient consent, data localization | Full compliance |
| ABDM Guidelines | Health ID (ABHA), health records interoperability | Integration ready |
| NABH Standards (5th Ed.) | Hospital quality management, patient safety | Process alignment |
| NABL ISO 15189:2022 | Medical laboratory quality and competence | Report format compliance |
| Indian Pharmacopoeia | Drug nomenclature, scheduling, interactions | Drug master database |
| GST Act 2017 | Tax computation, invoice format, filing | Full compliance |
| PF Act 1952 / ESIC Act 1948 | Employee benefits computation and reporting | Full compliance |
| IT Act 2000 / CERT-In | Cyber security incident reporting, audit logs | Full compliance |
| OWASP Top 10 (2021) | Web application security best practices | Full compliance |
| ISO 27001:2022 | Information security management | Aligned (certification optional) |
| HL7 FHIR R4 | Healthcare data interoperability standard | Future-ready architecture |
| ICD-10-CM / ICD-11 | Diagnosis and procedure coding | Full support |
| LOINC | Laboratory test observation coding | Lab module integration |
| SNOMED CT | Clinical terminology standard | Future roadmap |

Annexure C — Document Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 10-Mar-2026 | TGWT Solutions | Initial SOW release — all 12 modules, 64 screens, full technical architecture |
| — | — | — | Subsequent versions to be tracked via Document Control (Section 0.1) |

Signatures & Authorization

This Statement of Work, when executed by authorized representatives of both parties, constitutes a binding agreement. This SOW is governed by the terms of the Master Services Agreement (MSA) between the parties.

For the Client

| Name: |  |
| --- | --- |
| Title: |  |
| Signature: |  |
| Date: |  |

For TGWT Solutions Private Limited

| Name: |  |
| --- | --- |
| Title: |  |
| Signature: |  |
| Date: |  |

— End of Document —

TGWT-HMS-SOW-2026-001 | Confidential