TECHNICAL SPECIFICATION

HMS PRO

Hospital Management System

ENTERPRISE BUILD PLAN

| Document ID | HMS-TSP-2026-001 |
| --- | --- |
| Version | 1.0 |
| Classification | Confidential - Internal Use Only |
| Target Release | Q4 2026 |
| Prepared By | TechDigital WishTree |
| Date | March 12, 2026 |

APPROVALS

TABLE OF CONTENTS

1.  Document Control........................................8

2.  Executive Summary.......................................9

3.  Product Overview........................................10

4.  Technical Architecture..................................12

5.  Multi-Tenancy Architecture..............................15

6.  RBAC & Security Framework...............................18

7.  Functional Modules......................................22

8.  API Specifications......................................35

9.  Database Design.........................................40

10.  Integration Requirements...............................45

11.  Infrastructure & Deployment............................50

12.  AI & Advanced Features.................................55

13.  Delivery Phases........................................58

14.  Risk Management........................................62

15.  Appendices.............................................65

1. DOCUMENT CONTROL

1.1 Revision History

| Version | Date | Author | Changes | Status |
| --- | --- | --- | --- | --- |
| 0.1 | 2026-02-15 | Ashish Kumar Satyam | Initial draft | Draft |
| 0.5 | 2026-03-01 | Ashish Kumar Satyam | Added technical architecture | Review |
| 1.0 | 2026-03-12 | Ashish Kumar Satyam | Final version for approval | Approved |

2. EXECUTIVE SUMMARY

2.1 Purpose

This document provides a comprehensive technical specification and build plan for the HMS Pro (Hospital Management System) - an enterprise-grade, multi-tenant SaaS platform designed specifically for the Tier-2 and Tier-3 Indian healthcare market.

2.2 Scope

HMS Pro encompasses 12 integrated modules spanning clinical operations, administrative management, and platform services. The platform is architected for scalability to support 50+ concurrent hospital clients with full data isolation and enterprise-grade security compliance.

2.3 Key Differentiators

Multi-Tenant SaaS Architecture: Schema-per-tenant PostgreSQL with Flyway-managed migrations

Event-Driven Real-Time Integration: Apache Kafka event bus with idempotent consumers

Indian Regulatory Compliance: DISHA Act, ABDM/ABHA integration, GST-compliant invoicing

Enterprise RBAC: 6-tier role hierarchy with 200+ permissions and field-level access control

Clinical Excellence: SOAP-based EMR, ICD-10 diagnosis, drug interaction checker (Rxnorm)

AI-Enabled: Claude API integration for discharge summary generation

3. PRODUCT OVERVIEW

3.1 Problem Statement

Healthcare providers in Tier-2 and Tier-3 India face a structural software gap. Enterprise HMS platforms (Attune, Oracle Health) are priced and architected for large corporate chains, making them inaccessible to the majority of India's hospital ecosystem. Affordable solutions (SoftClinic, KnowIT) cover basic admin but lack the clinical depth, multi-branch control, and access governance that growing hospitals need.

3.2 Product Vision

HMS Pro occupies the white space: a comprehensive, affordable SaaS platform that scales from a solo-doctor clinic to a multi-branch hospital chain. Key strategic pillars include:

Tier-2/3 City Focus — affordable SaaS pricing, vernacular UI support, low-bandwidth optimization

Multi-Tenant Architecture — single platform, unlimited hospital clients, full data isolation

Multi-Branch Management — hospital chain with multiple branches managed from one console

Customizable Multi-Level RBAC — field-level access control for every clinical and admin role

Clinical Management First — full OPD/IPD, EMR, ICU, OT, nursing notes

AI-Enabled Analytics — bed utilization, revenue cycle, clinical outcome trends

3.3 Target Market

| Primary Target | Tier-2 and Tier-3 cities in India |
| --- | --- |
| Secondary Target | Multi-branch hospital chains in metro cities |
| Market Size | 50,000+ hospitals and 100,000+ clinics |
| Pricing Model | SaaS subscription (per bed/per month) |

4. TECHNICAL ARCHITECTURE

4.1 Architectural Style

HMS Pro is designed as a cloud-native, multi-tenant SaaS platform built on a modular microservices architecture. Each functional domain (Clinical, Billing, Pharmacy, Lab, RBAC, Tenant Management) is an independently deployable service communicating over well-defined APIs and an asynchronous event bus.

4.2 Technology Stack

| Frontend | React 18 + TypeScript, Ant Design Pro, Vite, PWA |
| --- | --- |
| API Gateway | Spring Cloud Gateway, JWT + Refresh Tokens, Resilience4j |
| Backend | Spring Boot 3.x, Java 21, DDD + CQRS Pattern |
| Real-time Messaging | Apache Kafka, Socket.IO, Redis Pub/Sub |
| Database | PostgreSQL 15, Redis 7, Elasticsearch 8 |
| Object Storage | MinIO/S3 for documents and reports |
| Infrastructure | Kubernetes (EKS), Terraform IaC, GitHub Actions |
| Authentication | Keycloak Identity Provider, JWT, MFA |

4.3 High-Level Architecture Layers

Presentation Layer: React 18 + TypeScript with Ant Design Pro components

API Gateway Layer: Spring Cloud Gateway for authentication, routing, rate limiting

Application Layer: Spring Boot microservices with DDD + CQRS pattern

Event Bus Layer: Apache Kafka for real-time cross-module communication

Data Layer: PostgreSQL (primary), Redis (caching), Elasticsearch (analytics)

4.4 Key Architectural Decisions

Schema-per-tenant PostgreSQL for complete data isolation

Event-driven architecture using Apache Kafka for loose coupling

CQRS pattern for read/write separation and performance optimization

Redis caching for session management and frequently accessed data

Elasticsearch for full-text search and analytics workloads

5. MULTI-TENANCY ARCHITECTURE

5.1 Tenancy Tiers

The platform uses a three-tier tenancy model based on client size and SLA requirements:

| Tier | Features | SLA | Pricing |
| --- | --- | --- | --- |
| Starter | Single branch, 50 beds, 10 users | 99.5% | ₹15,000/month |
| Professional | 5 branches, 200 beds, 50 users | 99.9% | ₹50,000/month |
| Enterprise | Unlimited branches, custom SLA | 99.99% | Custom |

5.2 Tenant Routing Architecture

Every request is routed to the correct tenant context before reaching application services:

Client accesses platform via tenant subdomain: apollo-indore.hmspro.in

All downstream microservices read tenant_id from context header — never from request body

Database connection pool resolves the correct schema based on tenant_id

Redis cache keys are always prefixed with tenant_id: {tenant_id}:{resource}:{id}

5.3 Tenant Provisioning Flow

Super admin initiates tenant creation via Admin Console

Tenant Service creates record in master tenant registry

Database provisioner runs: CREATE SCHEMA tenant_{id}

Row-Level Security policies applied

Default admin user created with temporary password

DNS CNAME record auto-created for tenant subdomain

Tenant status set to ACTIVE; provisioning target < 5 minutes

5.4 Data Isolation — Defense in Depth

Data isolation is enforced at three independent layers:

Application Layer: tenant_id validated on every query

Database Layer: Row-Level Security (RLS) policies

Network Layer: VPC isolation per tenant (Enterprise tier)

6. RBAC & SECURITY FRAMEWORK

6.1 Permission Model

The RBAC engine uses a three-dimensional permission model: Resource × Action × Field. This enables granular control not possible with traditional role-based systems.

6.2 Role Hierarchy (6-Tier)

| Level | Role | Scope | Description |
| --- | --- | --- | --- |
| L0 | Super Admin | Platform | Multi-tenant management |
| L1 | Tenant Admin | Organization | Full hospital/chain access |
| L2 | Branch Admin | Branch | Single branch management |
| L3 | Department Head | Department | Department oversight |
| L4 | Clinical Staff | Department | Doctor, Nurse, Pharmacist |
| L5 | Support Staff | Assigned | Front desk, Billing |

6.3 Field-Level Permission Control

Nurse role — can VIEW prescription field but cannot EDIT

Intern role — prescription field visible but 'Finalize' button hidden

Billing role — patient demographics visible; clinical notes field hidden

Permission changes take effect within 60 seconds without requiring re-login

6.4 Authentication & Security

| Authentication | JWT + Refresh tokens, MFA mandatory for L0-L2 roles |
| --- | --- |
| Session Management | Single active session for sensitive roles |
| Failed Login | 5 consecutive failures → account lockout + Admin alert |
| Device Verification | OTP re-verification for new device/IP |
| Data Encryption | AES-256 for backups, TLS 1.3 in transit |
| Audit Logging | Immutable append-only logs, 7-year retention |

6.5 DPDP Act 2023 Compliance

Explicit patient consent collected at registration

Consent log with timestamp and IP address

Right to erasure: patient data anonymization workflow

Data minimization: API responses return only required fields

Data breach notification: 72-hour workflow to CERT-IN

7. FUNCTIONAL MODULES

7.1 Module M01: OPD (Outpatient Department)

| Feature ID | Feature | Description |
| --- | --- | --- |
| FR-OPD-001 | Appointment Management | Book via front desk, portal, or WhatsApp |
| FR-OPD-002 | Consultation | SOAP format notes, vitals entry, ICD-10 |
| FR-OPD-003 | E-Prescription | Drug search, interaction checker, digital signature |
| FR-OPD-004 | Patient Registration | UHID generation, demographic capture |

7.2 Module M02: Pharmacy & Drug Management

| Feature ID | Feature | Description |
| --- | --- | --- |
| FR-PHM-001 | FIFO Dispensing | First-In-First-Out batch management |
| FR-PHM-002 | Drug Interaction | Rxnorm-based interaction alerts |
| FR-PHM-003 | Batch Traceability | Full traceability from procurement to patient |
| FR-PHM-004 | Stock Management | Automated reorder triggers, inventory tracking |

7.3 Module M03: Laboratory & Diagnostics

| Feature ID | Feature | Description |
| --- | --- | --- |
| FR-LAB-001 | Sample Management | Barcode-tracked from collection to reporting |
| FR-LAB-002 | Analyzer Integration | HL7/ASTM protocol support |
| FR-LAB-003 | Dual Validation | Technical + Medical approval workflow |
| FR-LAB-004 | Report Delivery | PDF with secure S3 URLs, instant delivery |

7.4 Module M04: IPD (In-Patient Department)

Bed Management: Live bed availability map, color-coded status

Admission Workflow: One-click admission from OPD referral

Nursing Notes: Shift handover, observation entries, incident reports

Medication Administration Record (MAR): Every dose with nurse ID + timestamp

Doctor Ward Rounds: Structured daily progress notes

Discharge Process: AI-assisted summary, ABHA-linked records

7.5 Module M05: Finance & Billing

Multi-module bill aggregation (OPD + IPD + Pharmacy + Lab)

GST-compliant invoicing (CGST + SGST)

TPA/Insurance pre-authorization workflow

Payment gateway integration (Razorpay/Paytm)

Day-end close automation

Financial reports: P&L, Balance Sheet, Cash Flow

7.6 Module M06: HR & Payroll

Biometric attendance integration (ZKTeco/Suprema)

Leave Management: CL, SL, EL, Maternity, Paternity

Shift Scheduling: Morning, Evening, Night, Rotational

Payroll Computation: Basic + HRA + TA + Allowances + OT

Deductions: PF (12%+12%), ESIC (0.75%+3.25%), Professional Tax

Employee self-service portal

7.7 Module M07: Inventory & Procurement

Auto purchase requisition when stock <= reorder level

Multi-level approval workflow (configurable)

Vendor management with performance rating

GRN (Good Received Note) with quality control

Inter-branch transfers

Fixed asset lifecycle management

7.8 Module M08: Business Intelligence & Reports

Real-time Kafka event ingestion to Elasticsearch

Nightly ETL aggregation (revenue, OPD volume, bed occupancy)

Executive dashboards: Tenant-wide and branch-level views

REST API for BI tools (Power BI, Tableau, Looker Studio)

Webhook streaming for real-time events

Rate-limited API access

7.9 Module M09: Patient Portal & PWA

DISHA-aligned self-service portal

OTP-based authentication

Appointment booking by specialty, branch, doctor

Lab report access with secure PDF download

Online payment processing

Multi-channel notifications (SMS, WhatsApp, Push)

7.10 Module M10: Audit, Compliance & Security

Immutable audit log (CREATE/UPDATE/DELETE tracked)

7-year data retention policy

DISHA compliance implementation

AES-256 encrypted backups

OWASP security hardening

Security dashboard with real-time monitoring

8. API SPECIFICATIONS

8.1 API Base URL & Versioning

| Production | https://api.hmspro.in/v1 |
| --- | --- |
| Tenant-scoped | https://{tenant}.hmspro.in/v1 |
| Sandbox | https://sandbox.hmspro.in/v1 |

8.2 Authentication

All endpoints (except /auth/*) require a valid JWT Bearer token. Access token lifespan: 15 minutes | Refresh token: 8 hours.

8.3 Standard Response Envelope

Success (2xx):
{
  "success": true,
  "data": { ... },
  "meta": { "page": 1, "total": 120 }
}

Error (4xx / 5xx):
{
  "success": false,
  "error": { "code": "PATIENT_NOT_FOUND", "message": "...", "field": "patient_id" }
}

8.4 API Endpoint Summary

| Module | Endpoints | Count |
| --- | --- | --- |
| Authentication | /auth/login, /auth/refresh, /auth/logout | 8 |
| Tenant & RBAC | /tenants, /branches, /roles, /permissions | 12 |
| Patient Management | /patients, /abha | 10 |
| OPD | /appointments, /consultations, /prescriptions | 15 |
| IPD | /admissions, /beds, /nursing-notes | 12 |
| Billing | /invoices, /payments, /claims | 18 |
| Pharmacy | /drugs, /prescriptions, /dispense | 10 |
| Laboratory | /orders, /samples, /results | 12 |
| HR & Staff | /staff, /attendance, /payroll | 15 |
| Reports | /reports, /exports | 8 |
| AI & Notifications | /ai/*, /notifications/* | 6 |

Total: 70+ REST API Endpoints

9. DATABASE DESIGN

9.1 Database Architecture

| Database | Purpose | Key Features |
| --- | --- | --- |
| PostgreSQL 15 | Primary Data Store | Schema isolation, RLS, JSONB |
| Redis 7 | Caching & Pub/Sub | Sessions, Rate limiting, Pub/Sub |
| Elasticsearch 8 | Analytics & Search | Event indexing, Full-text search |
| MinIO/S3 | Document Storage | Reports, Prescriptions, Images |

9.2 JSONB Usage Strategy

consultations.soap_notes — Specialty-specific structured data

consultations.vitals — {bp_systolic, bp_diastolic, pulse, temperature, spo2, weight, height, bmi}

prescriptions.drugs — Array of prescribed medications with interaction flags

invoices.line_items — Flexible billing line items with GST rates

9.3 Backup & Disaster Recovery

Daily pg_dump → AES-256 encrypted → S3 (Mumbai + Singapore)

PITR: WAL archiving - restore to any second in last 7 days

RTO: 4 hours, RPO: 15 minutes

Redis snapshot every 15 minutes

Monthly DR drill

10. INTEGRATION REQUIREMENTS

| Integration | Technology | Purpose |
| --- | --- | --- |
| Biometric Devices | ZKTeco/Suprema REST API | Employee attendance tracking |
| Payment Gateways | Razorpay/Paytm | Online payments |
| SMS/WhatsApp | Twilio/MSG91 | Patient notifications |
| Email | SendGrid/SES | Communications |
| BI Tools | Power BI, Tableau, Looker Studio | Analytics export |
| Lab Analyzers | HL7/ASTM protocols | Diagnostic equipment |
| ABDM/ABHA | NHA Gateway | Health ID integration |
| Alerting | PagerDuty | Incident management |

11. INFRASTRUCTURE & DEPLOYMENT

11.1 Kubernetes Cluster Design

| hms-platform | Core services: tenant, auth, rbac, patient |
| --- | --- |
| hms-clinical | Clinical services: clinical, billing, pharmacy, lab |
| hms-integrations | External: abdm, notification, ai-service |
| hms-monitoring | Observability: Prometheus, Grafana, Loki |

11.2 Auto-Scaling Configuration

HPA: min 2 replicas / max 20 per service; scales at 70% CPU or 80% memory

Cluster Autoscaler: 3 to 50 nodes based on pending pod pressure

Clinical services: Higher minimum replicas (3) for availability

Notification/AI services: Burstable, lower minimum (1) with rapid scale-up

11.3 CI/CD Pipeline (GitHub Actions + ArgoCD)

Stage 1: Code Quality - ESLint, Prettier, TypeScript type-check

Stage 2: Unit Tests - Jest with 80% coverage gate

Stage 3: Security Scan - Snyk + Semgrep SAST

Stage 4: Docker Build - Multi-stage Dockerfile, git SHA tagging

Stage 5: Integration Tests - Docker Compose test environment

Stage 6: Push to ECR - Image pushed on merge to main

Stage 7: ArgoCD GitOps - Rolling update with health checks

Stage 8: Smoke Tests - Rollback on failure

12. AI & ADVANCED FEATURES

12.1 Claude API Integration

AI-Assisted Discharge Summary Generation - Reduces documentation time by 60%

Clinical Note Summarization - Auto-generate patient history summaries

ICD-10 Code Suggestions - AI-powered diagnosis recommendations

Drug Interaction Analysis - Advanced interaction checking beyond Rxnorm

Revenue Cycle Analytics - Predict billing bottlenecks and optimization opportunities

12.2 Kafka Event Architecture

| Event Topic | Source → Target | Purpose |
| --- | --- | --- |
| prescription.created | OPD → Pharmacy | Trigger Rx processing |
| laborder.created | OPD → Laboratory | Create sample task |
| drug.dispensed | Pharmacy → Finance | Post patient charges |
| result.validated | Laboratory → Finance | Update billing |
| payroll.run | HR → Finance | Process salary |
| day-close.done | Finance | Trigger nightly ETL |
| bed.allocated | IPD → Finance | Initialize room charges |
| appointment.booked | Appointments → OPD | Patient check-in |

13. DELIVERY PHASES

13.1 Phased Delivery Timeline

| Phase | Name | Duration | Person-Days | Key Deliverables |
| --- | --- | --- | --- | --- |
| P0 | Foundation & Design | 4 weeks | 40 PD | Architecture, ADRs, SOW |
| P1 | Multi-Tenant Core | 6 weeks | 60 PD | Schema, JWT, MFA, Tenant |
| P2 | RBAC & Branch | 4 weeks | 40 PD | 6-tier roles, 200+ permissions |
| P3 | OPD Module | 5 weeks | 52 PD | Patient, EMR, E-Rx |
| P4 | Pharmacy | 5 weeks | 46 PD | FIFO, Drug interaction |
| P5 | Laboratory | 4 weeks | 40 PD | Sample management |
| P6 | Finance | 5 weeks | 50 PD | Billing, GST |
| P7 | HR & Payroll | 5 weeks | 48 PD | Attendance, Payroll |
| P8 | Inventory | 4 weeks | 36 PD | Procurement |
| P9 | BI & Reports | 4 weeks | 40 PD | Dashboards |
| P10 | Audit & Security | 3 weeks | 34 PD | Compliance |
| P11 | E2E QA | 5 weeks | 46 PD | Testing |
| P12 | Go-Live | 3 weeks | 22 PD | Deployment |

Total Duration: 42-46 weeks | Total Person-Days: 550+

14. RISK MANAGEMENT

| Risk | Severity | Impact | Mitigation |
| --- | --- | --- | --- |
| DISHA/Healthcare Compliance | HIGH | Legal, Revenue | Checklist at design, DPO from Phase 1 |
| Multi-Tenant Performance | HIGH | User Experience | Connection pools, k6 load testing |
| Key Developer Unavailability | HIGH | Timeline | Documentation, cross-training, AI assist |
| Scope Expansion | HIGH | Budget | SOW freeze, Change Control Board |
| Kafka Event Bus Complexity | MEDIUM | Stability | DLQ, idempotent consumers |
| Third-Party API Instability | MEDIUM | Integrations | Circuit breakers, fallback providers |

15. APPENDICES

Appendix A: Performance Requirements

| Platform Uptime | >99.9% (per calendar month) |
| --- | --- |
| API Response P95 | <300ms under 500 concurrent users |
| Dashboard Load | <100ms with Redis cache |
| Real-time Widgets | <200ms latency |
| Event Propagation | <1 second |
| Max Tenants | 50 concurrent active tenants |

Appendix B: Glossary

HMS - Hospital Management System

RBAC - Role-Based Access Control

CQRS - Command Query Responsibility Segregation

DDD - Domain-Driven Design

DISHA - Digital Personal Data Protection Act

ABDM - Ayushman Bharat Digital Mission

ABHA - Ayushman Bharat Health Account

FHIR - Fast Healthcare Interoperability Resources

UHID - Unique Health Identifier

END OF DOCUMENT

TechDigital WishTree | Confidential