ENTERPRISE HMS PLATFORM

Detailed Project Plan — End-to-End Module Specification

QE-HMS-ENT-2026-001  ·  v2.0 Enterprise Edition

TechDigitalWishTree

March 2026

| 12 Modules | 6 Role Levels | ∞ Branches | 540 Person-Days | 53 Weeks | ₹31.8 Lakhs |
| --- | --- | --- | --- | --- | --- |

# Table of Contents

1. Executive Summary

2. Platform Architecture

3. Multi-Tenancy Architecture

4. RBAC — 6-Tier Role & Permission Framework

5. Module 01 — OPD Outpatient Department

6. Module 02 — Pharmacy & Drug Management

7. Module 03 — Laboratory & Diagnostics

8. Module 04 — Finance & Billing Engine

9. Module 05 — HR & Payroll Management

10. Module 06 — Inventory & Procurement

11. Module 07 — Business Intelligence & Reports

12. Module 08 — Patient Portal & Communication

13. Module 09 — Audit, Compliance & Security

14. Module 10 — IPD In-Patient Department

15. Module 11 — Appointment Scheduling

16. Module 12 — Platform Administration

17. Real-Time Event Architecture

18. 13-Phase Delivery Plan

19. Platform KPIs & Risk Register

| 01 | EXECUTIVE SUMMARY |
| --- | --- |

## Project Overview

The Enterprise Hospital Management System (HMS) is a full-stack, cloud-native SaaS platform engineered for hospital groups and clinic chains operating across multiple branches and geographies. The platform is built on a schema-isolated multi-tenant architecture, supports unlimited branches per tenant, enforces a 6-tier Role-Based Access Control (RBAC) model, and delivers 12 deeply integrated functional modules covering every clinical and administrative workflow.

Designed for enterprise scale from day one, the platform leverages Apache Kafka for real-time event-driven cross-module communication, Socket.IO for live UI updates, PostgreSQL with per-tenant schema isolation for zero data leakage, and a Kubernetes-based deployment model for horizontal scalability and resilience.

### Platform Highlights

- Multi-tenant architecture with PostgreSQL schema-per-tenant — zero cross-tenant data leakage by design

- 6-tier RBAC with 200+ granular permissions covering every API route and UI action

- 12 integrated modules spanning clinical (OPD, Pharmacy, Lab, IPD) and administrative (Finance, HR, Inventory, BI) domains

- Real-time event bus (Kafka + Socket.IO + Redis) enabling sub-second cross-module data propagation

- DISHA and OWASP compliance baked into the platform architecture from Phase 0

- Patient PWA portal with self-service appointment booking, report access, and online payments

- 540 person-days · Team of 8 · 53-week delivery · Target Go-Live April 2027

- Budget: ₹31.76 Lakhs all-inclusive

### Project Identity

| Document ID | QE-HMS-ENT-2026-001 |
| --- | --- |
| Version | v2.0 Enterprise Edition |
| Prepared By | TechDigitalWishTree |
| Date | March 2026 |
| Timeline | March 2026 → April 2027 (53 Weeks) |
| Total Budget | ₹31.76 Lakhs |
| Team Size | 8 Members (including Claude Code AI Dev Pair) |
| Architecture | Multi-Tenant · Multi-Branch · Multi-Role · Cloud-Native |

| 02 | PLATFORM ARCHITECTURE |
| --- | --- |

## Technology Architecture Stack

The platform follows a layered, microservices-inspired architecture with clear separation between the Presentation, API Gateway, Business Logic, Event Bus, Data, and DevOps layers. Each layer is independently scalable and replaceable. The backend is built on Spring Boot 3.x (Java 21) microservices, organised as a Maven multi-module project with one Spring Boot service per module, communicating internally via REST and Apache Kafka events.

| Layer | Technologies & Components |
| --- | --- |
| Presentation — Client | React 18 + TypeScript · Ant Design Pro · Vite + ESBuild · React Query · Zustand · PWA (Patient Portal) · React Native (Phase 2) |
| API Gateway — Auth + Routing | Spring Cloud Gateway · JWT (15min) + Refresh Tokens · Spring Security · Tenant Resolver Filter · Rate Limiter (Resilience4j) · RBAC Guard · CORS + CSRF |
| Business Logic — 12 Modules | Spring Boot 3.x (Java 21) · Microservices Architecture · Spring Data JPA + Hibernate · Maven Multi-Module · Domain-Driven Design · CQRS Pattern · OpenAPI 3.0 |
| Real-Time Bus — Events + WS | Apache Kafka · Socket.IO · Redis Pub/Sub · Spring Kafka · Dead-Letter Queues · Idempotent Consumers |
| Data Layer — Storage + Cache | PostgreSQL 15 (Schema/Tenant) · pgBouncer · Redis 7 Cluster · Elasticsearch 8 · MinIO / AWS S3 |
| DevOps — Infra + Deploy | Kubernetes (EKS/GKE) · Docker · Terraform IaC · GitHub Actions CI/CD · Nginx WAF · ModSecurity |

## Core Design Principles

- Schema-Per-Tenant Isolation: Each tenant gets a dedicated PostgreSQL schema. All JPA/Hibernate queries are auto-scoped via Spring Cloud Gateway tenant resolver filter. No application-level tenant filtering required.

- Event-Driven Architecture: All significant domain events are emitted to Kafka topics. Downstream modules consume events asynchronously, ensuring loose coupling and real-time propagation.

- CQRS Pattern: Command and Query operations are separated across the Spring Boot service layer for performance optimization and audit clarity. Each microservice exposes its own OpenAPI 3.0 specification.

- Zero-Trust Security: Every API route is authenticated via Spring Security JWT filter. No route is accessible without valid tenant + branch + role claim validation.

- Cloud-Native Resilience: Kubernetes handles horizontal pod scaling, rolling deployments, and health-check-based recovery across all 12 modules.

- DISHA-First Privacy: Patient consent management, data retention policies, and anonymization workflows are built into the core platform, not added as afterthoughts.

| 03 | MULTI-TENANCY ARCHITECTURE |
| --- | --- |

## Schema-Per-Tenant Design

Every registered organisation (tenant) receives a fully isolated PostgreSQL schema provisioned automatically during onboarding. This approach eliminates cross-tenant data leakage by design — isolation is enforced at the database engine level, not through application filters or row-level security policies.

Tenant Resolution Flow: HTTPS Request → Subdomain Extract (e.g., apollo.hmssaas.in) → Spring Cloud Gateway Filter reads tenantId from JWT claim → Schema Resolver sets PostgreSQL search_path = tenant_schema → All Hibernate queries auto-scoped. Zero manual tenant filtering in application code.

### Tenancy Hierarchy

| Layer | Role Level | Scope | Capabilities |
| --- | --- | --- | --- |
| Platform Layer | L1 — Super Admin | Global / All Tenants | Tenant registry, cross-tenant analytics, billing engine, SLA monitoring, infra control |
| Tenant Layer | L2 — Tenant Admin | Organization-wide | Branch creation, user management, module configuration, consolidated reporting, plan upgrades |
| Branch Layer | L3 — Branch Admin | Single Branch | Staff management, transaction approval, branch reports, shift configuration, day-close approval |
| Department Layer | L4 — Dept Head | Branch + Department | Department management, scheduling, department-level approvals and reports |
| Staff Layer | L5 — Department Staff | Role-Scoped Actions | Patient registration, consultation, dispensing, billing, payroll — scoped by role assignment |
| Patient Layer | L6 — Patient (Portal) | Self Only | Own appointment booking, report downloads, bill payment, prescription view, consent management |

### Schema Provisioning Workflow

- Tenant submits registration form on the onboarding portal

- Spring Boot provisioning microservice creates a new PostgreSQL schema with tenant-specific prefix

- All 12 module table sets are migrated into the new schema using Flyway database migrations

- Tenant subdomain DNS record is registered (e.g., apollo.hmssaas.in)

- Super Admin approves activation → Tenant Admin credentials provisioned and emailed

- Branch and department seeding wizard guides Tenant Admin through initial configuration

| 04 | RBAC — 6-TIER ROLE & PERMISSION FRAMEWORK |
| --- | --- |

## Role-Based Access Control Overview

Every API route in the Enterprise HMS platform is guarded by a multi-dimensional permission check that evaluates four dimensions simultaneously: tenantId, branchId, roleId, and resource:action. The platform defines over 200 granular permissions distributed across all 12 modules, ensuring that no user can perform any action outside their designated scope.

### Permission Evaluation Model

Guard Logic: req.user.tenantId === resource.tenantId AND req.user.branchId ∈ resource.allowedBranches AND req.user.roleId.permissions.includes('resource:action') — enforced via Spring Security Method Security (@PreAuthorize) on every service layer method.

### Role Definitions & Permission Matrix

| Lvl | Role | Scope | Key Permissions |
| --- | --- | --- | --- |
| L1 | Super Admin | Platform-wide | tenant:manage · billing:configure · analytics:cross-tenant · infra:monitor · sla:manage |
| L2 | Tenant Admin | Organization-wide | branch:create · user:manage · module:configure · report:consolidated · plan:upgrade |
| L3 | Branch Admin | Branch-wide | staff:manage · transaction:approve · report:branch · shift:configure · day-close:approve |
| L4 | Department Head | Branch + Department | dept:manage · schedule:set · transaction:dept-approve · report:dept · staff:review |
| L5 | Department Staff | Role-Scoped | patient:register · consultation:write · drug:dispense · sample:collect · result:enter · bill:generate · payroll:run |
| L6 | Patient (Portal) | Self Only | appointment:book · report:download-own · bill:pay-own · prescription:view-own · consent:manage |

### Permission Categories by Module

- OPD Permissions: patient:register, patient:search, consultation:create, consultation:update, emr:write, prescription:create, discharge:generate

- Pharmacy Permissions: drug:view, drug:dispense, stock:update, po:create, po:approve, batch:manage, interaction:check

- Laboratory Permissions: test:order, sample:collect, result:enter, result:validate, report:generate, critical:acknowledge

- Finance Permissions: bill:generate, bill:modify, payment:receive, tpa:preauth, day-close:run, gst:export, report:finance

- HR Permissions: employee:onboard, attendance:mark, leave:approve, payroll:run, payslip:generate, compliance:export

- Inventory Permissions: stock:view, po:requisition, po:approve, grn:complete, asset:register, vendor:manage

- BI Permissions: dashboard:view, report:export, analytics:cross-branch (Tenant Admin+), kpi:configure

- Audit Permissions: auditlog:view (read-only, append-only), compliance:export, security:monitor

| 05 | MODULE 01 — OPD: OUTPATIENT DEPARTMENT |
| --- | --- |

🏥 Module 01 — OPD: Outpatient Department Clinical Module · Patient Entry Point · EMR + Prescription + Queue

### Module Description

The OPD module is the primary patient entry point for the HMS platform. It manages patient registration, token-based queue management, doctor consultation with a full EMR interface, electronic prescriptions with drug interaction checking, lab order creation, and discharge with bill generation. Every OPD action emits Kafka events consumed by Pharmacy, Laboratory, Finance, and Audit modules in real time.

### End-to-End Workflow

| Step | Action | Detail / Business Logic | Output / Trigger |
| --- | --- | --- | --- |
| 1 | Patient Registration | Tenant-wide UHID created · Demographics, insurance details, allergies captured · Returning patient auto-detected across all branches via UHID lookup | UHID issued · Patient record created |
| 2 | Token & Queue Management | Digital token issued at reception · WebSocket queue display on lobby screens · Priority queue lanes for emergency, senior citizens, and pre-booked appointments | Token assigned · Queue updated live |
| 3 | Doctor Consultation (EMR) | SOAP notes entry · ICD-10 diagnosis picker with auto-complete · Vitals entry (BP, temp, SpO2, weight) · Allergy warnings cross-checked against drug master | Consultation record created |
| 4 | E-Prescription + Lab Orders | Drug interaction check in real-time against patient allergy profile · Prescription pushed to Pharmacy module via Kafka event (prescription.created) · Lab test orders auto-appear in Lab worklist queue | Kafka: prescription.created · lab.ordered |
| 5 | Discharge & Bill Generation | Discharge summary PDF auto-populated from SOAP notes and diagnosis · Consultation charges auto-posted to Finance module · Patient notified via SMS/WhatsApp with discharge instructions | Bill created · SMS dispatched · Kafka: consultation.closed |

Integration Flow: OPD  →  Pharmacy  →  Laboratory  →  Finance  →  Patient Portal  →  Audit

### Functional Components

- Patient Registration & UHID Management — Creates and maintains unique patient identity across all branches of a tenant

- Token Queue Engine — WebSocket-powered real-time token management with lobby display integration

- EMR Consultation Interface — Full SOAP notes editor with ICD-10 coding, vitals, and allergy warning system

- E-Prescription Engine — Drug interaction checker, dosage calculator, and Kafka event emitter to Pharmacy

- Lab Order Management — Direct order creation from OPD consultation that auto-populates the Lab module worklist

- Discharge Management — Automated discharge summary generation with PDF export and SMS notification

- Appointment Integration — Reads pre-booked slots from the Appointment module to pre-load patient context

### Core Data Entities

- Patient (id, tenantId, uhid, name, dob, gender, contact, insurance, allergies[])

- Consultation (id, patientId, doctorId, branchId, soapNotes, diagnosis[], vitals, timestamp)

- Prescription (id, consultationId, drugs[], interaction_checked, dispenseStatus)

- LabOrder (id, consultationId, tests[], labStatus, resultId)

- Token (id, patientId, queuePosition, priority, status, issuedAt)

- DischargeRecord (id, consultationId, summary, billId, notificationStatus)

### API Endpoints (Key)

| Method | Endpoint | Description | Access |
| --- | --- | --- | --- |
| POST | /opd/patients/register | Register new or returning patient, assign UHID | L3 – L5 |
| GET | /opd/patients/:uhid | Fetch patient full profile and visit history | L4 – L5 |
| POST | /opd/consultations | Create new consultation with SOAP notes and diagnosis | L5 (Doctor) |
| POST | /opd/prescriptions | Create e-prescription with drug interaction check | L5 (Doctor) |
| POST | /opd/lab-orders | Create lab test orders from consultation | L5 (Doctor) |
| GET | /opd/queue/:branchId | Get current token queue state for branch | L3 – L5 |
| PUT | /opd/consultations/:id/discharge | Trigger discharge and bill generation | L4 – L5 |

### Roles with Access

- L2 Tenant Admin — Configuration access for consultation types and charge master

- L3 Branch Admin — Queue management, shift configuration, daily reports

- L4 HOD (Medical) — Department scheduling, doctor availability management

- L5 Receptionist — Patient registration, token issuance, queue management

- L5 Doctor — Full consultation, prescription, lab order, and discharge access

- L6 Patient — Appointment booking and own record access via Patient Portal

| 06 | MODULE 02 — PHARMACY & DRUG MANAGEMENT |
| --- | --- |

💊 Module 02 — Pharmacy & Drug Management Clinical Module · FIFO Inventory · Drug Interaction Alerts

### Module Description

The Pharmacy module manages the full lifecycle of drug dispensing — from receiving a prescription event from OPD, through FIFO-based stock allocation, drug interaction validation, dispensing confirmation, and automatic charge posting to Finance. It also manages drug procurement with PO workflow, GRN processing, and inter-branch stock transfer.

### End-to-End Workflow

| Step | Action | Detail / Business Logic | Output / Trigger |
| --- | --- | --- | --- |
| 1 | Prescription Received | OPD Kafka event (prescription.created) triggers real-time pharmacist worklist update in under 1 second · Priority flag automatically applied for emergency cases | Worklist updated via Socket.IO |
| 2 | Drug Availability + FIFO Check | System auto-selects oldest expiry batch first (FIFO) to minimize waste · Drug interaction and allergy check displayed to pharmacist · Partial fulfillment handled with back-order notation | Stock allocation reserved |
| 3 | Dispensing & Stock Update | Pharmacist confirms dispensing on screen · Stock ledger decremented atomically · Dispensing record created with full batch traceability (batch no., expiry, supplier) | Kafka: drug.dispensed · Stock updated |
| 4 | Auto-Billing to Finance | Drug charges automatically posted to patient bill in Finance module via Kafka (drug.dispensed event) · Receipt issued to patient with itemized drug list | Finance bill updated · Receipt generated |
| 5 | Procurement Reorder | Stock falls below configured threshold → Auto purchase requisition raised → Branch Admin approves → PO generated and emailed to approved vendor | PO created · Vendor notified |

Integration Flow: Pharmacy  →  Finance  →  Inventory  →  OPD  →  Audit

### Functional Components

- Drug Master & Formulary — Central drug catalogue with generic names, brands, HSN codes, GST rates, and interaction profiles

- FIFO Dispensing Engine — Batch-aware stock allocation ensuring oldest expiry batches are consumed first

- Drug Interaction Checker — Real-time cross-check against patient allergy profile and concurrent prescriptions

- Stock Ledger — Atomic transaction-based stock update with full audit trail per batch

- PO & GRN Workflow — Purchase order creation, approval routing, goods receipt, and invoice reconciliation

- Inter-Branch Transfer — Surplus stock reallocation between branches within the same tenant

- Expiry Alert Engine — Configurable alerts for near-expiry and expired batches

### Core Data Entities

- Drug (id, name, generic, category, hsnCode, gstRate, interactions[])

- DrugBatch (id, drugId, batchNo, expiry, quantity, supplierId, cost)

- StockLedger (id, drugId, branchId, currentQty, reorderLevel, lastUpdated)

- DispensRecord (id, prescriptionId, patientId, drugs[], batchIds[], pharmacistId, timestamp)

- PurchaseOrder (id, branchId, vendorId, items[], status, approvals[], totalAmt)

- GRN (id, poId, receivedItems[], qualityCheck, invoiceRef)

### API Endpoints (Key)

| Method | Endpoint | Description | Access |
| --- | --- | --- | --- |
| GET | /pharmacy/worklist/:branchId | Get active prescription queue for branch | L5 (Pharmacist) |
| GET | /pharmacy/drugs/:id/stock | Check drug stock and available batches | L4 – L5 |
| POST | /pharmacy/dispense | Confirm dispensing and update stock | L5 (Pharmacist) |
| POST | /pharmacy/purchase-orders | Create purchase order for drug procurement | L4 – L5 |
| PUT | /pharmacy/purchase-orders/:id/approve | Approve PO at Branch Admin level | L3 |
| POST | /pharmacy/grn | Record goods received against PO | L5 (Store) |
| GET | /pharmacy/stock/alerts | Get near-expiry and low-stock alerts | L3 – L4 |

### Roles with Access

- L3 Branch Admin — PO approval, inter-branch transfer authorization

- L4 Pharmacy HOD — Drug master configuration, reorder level setting, supplier management

- L5 Pharmacist — Dispensing, stock management, GRN entry

- L5 Store Manager — Inventory receipt, quality check, vendor management

| 07 | MODULE 03 — LABORATORY & DIAGNOSTICS |
| --- | --- |

🔬 Module 03 — Laboratory & Diagnostics Clinical Module · Sample Tracking · HL7/ASTM Integration

### Module Description

The Laboratory module covers the complete pathology and diagnostics workflow from test order receipt through sample collection, analysis, result entry, pathologist validation, and final report delivery to clinicians and patients. The module supports barcode-based sample tracking, analyzer integration via HL7/ASTM protocols, dual-validation for critical values, and automated PDF report generation.

### End-to-End Workflow

| Step | Action | Detail / Business Logic | Output / Trigger |
| --- | --- | --- | --- |
| 1 | Test Order Received | Orders arrive from OPD via Kafka event or walk-in patient registration · Lab worklist auto-populated by test category · External referral orders tracked with TAT commitment | Lab worklist updated |
| 2 | Sample Collection & Barcoding | Unique barcode printed at collection desk · Sample tube labelled with patient, test, and timestamp · Full sample lifecycle tracked: Collected → In Transit → Received at Lab | Barcode label printed · Status: Collected |
| 3 | Analysis & Result Entry | Analyzer integration via HL7/ASTM protocol for automatic result capture · Manual entry fallback · Reference range comparison auto-performed · Abnormal and critical values auto-flagged | Results entered · Flags applied |
| 4 | Pathologist Validation | Dual-validation workflow requiring senior sign-off for critical values · Critical value triggers mandatory escalation alert to duty doctor with acknowledgement tracking | Report signed · Critical alert dispatched |
| 5 | Report Delivery | Branded PDF report generated with hospital letterhead, reference ranges, and interpretation notes · Pushed to OPD EMR via WebSocket (result.validated event) · Patient portal notified · Secure SMS download link sent | Kafka: result.validated · PDF accessible |

Integration Flow: Laboratory  →  OPD (EMR)  →  Finance  →  Patient Portal  →  Audit

### Functional Components

- Test Catalogue & Pricing — Complete test menu with reference ranges, TAT commitments, and pricing per tenant

- Sample Barcode Tracker — End-to-end sample lifecycle management with status tracking

- HL7/ASTM Analyzer Interface — Bidirectional integration with laboratory analyzers for auto result capture

- Result Entry & Validation Workflow — Multi-level validation with critical value escalation

- PDF Report Generator — Branded lab reports with letterhead, ranges, and pathologist signature

- TAT Monitoring Engine — Real-time tracking of test turnaround times against SLA commitments

- Inter-Lab Referral Tracking — External lab order management with expected result tracking

### Core Data Entities

- Test (id, name, category, sampleType, referenceRanges, tat, price)

- LabOrder (id, patientId, tests[], orderedBy, channel, status, dueAt)

- Sample (id, orderId, barcode, collectedAt, receivedAt, status)

- Result (id, orderId, testId, value, unit, flag, analyzerId, enteredBy)

- LabReport (id, orderId, pdfUrl, validatedBy, signedAt, deliveredAt)

- CriticalAlert (id, resultId, alertedTo, acknowledgedAt)

### API Endpoints (Key)

| Method | Endpoint | Description | Access |
| --- | --- | --- | --- |
| GET | /lab/worklist/:branchId | Get current lab test queue | L5 (Lab Tech) |
| POST | /lab/samples/collect | Register sample collection and print barcode | L5 (Phlebotomist) |
| GET | /lab/samples/:barcode | Track sample status by barcode | L4 – L5 |
| POST | /lab/results | Enter test results from analyzer or manual | L5 (Lab Tech) |
| PUT | /lab/results/:id/validate | Pathologist validation and sign-off | L5 (Pathologist) |
| GET | /lab/reports/:orderId | Download final lab report PDF | L3 – L6 |
| GET | /lab/tat-report | Turnaround time compliance report | L3 – L4 |

### Roles with Access

- L3 Branch Admin — TAT monitoring, daily lab summary

- L4 Lab HOD — Test catalogue management, analyzer configuration, staff scheduling

- L5 Phlebotomist — Sample collection and barcode labelling

- L5 Lab Technician — Result entry and analyzer operation

- L5 Pathologist — Result validation and report sign-off

- L6 Patient — Report download via secure portal link

| 08 | MODULE 04 — FINANCE & BILLING ENGINE |
| --- | --- |

💰 Module 04 — Finance & Billing Engine Admin Module · GST + Insurance TPA · Multi-Mode Payment

### Module Description

The Finance and Billing module is the revenue backbone of the HMS platform. It automatically aggregates charges from OPD, Pharmacy, and Laboratory modules into a single patient bill with zero manual intervention. It handles insurance TPA pre-authorization, multi-mode payment processing (cash, card, UPI, bank transfer), GST invoice generation, and day-end close with cross-branch consolidation reporting.

### End-to-End Workflow

| Step | Action | Detail / Business Logic | Output / Trigger |
| --- | --- | --- | --- |
| 1 | Auto Charge Aggregation | OPD consultation charges, pharmacy drugs, and lab tests are auto-aggregated into one unified patient bill via Kafka event consumers. Zero manual charge entry required. | Consolidated bill created |
| 2 | Insurance / TPA Pre-Auth | TPA master lookup for approved insurers · Pre-authorization request raised and status tracked · Cashless or reimbursement path selected based on TPA response | Pre-auth status updated |
| 3 | Multi-Mode Payment | Supports Cash, Card (POS integration), UPI QR code, bank transfer, advance amount adjustment · Split payments across multiple modes · Partial payment with balance tracking | Payment recorded · Balance updated |
| 4 | GST Invoice & Receipt | CGST/SGST computed automatically from charge master tax configuration · Tax invoice generated in compliance with GST rules · GSTN on all receipts · GSTR-1 export ready | GST invoice generated · GSTR data exported |
| 5 | Day-End Close & Consolidation | Cashier session locked at close · Branch finance summary report generated · Tenant Admin receives automated cross-branch nightly summary via email | Branch closed · Consolidated report sent |

Integration Flow: Finance  →  BI Reports  →  Patient Portal  →  Audit  →  OPD  →  Pharmacy  →  Lab

### Functional Components

- Charge Master — Configurable fee schedule by service, procedure, and branch with GST rate mapping

- Auto Bill Aggregator — Kafka consumer that listens to all clinical module events and updates patient bill

- TPA / Insurance Claim Engine — Pre-authorization workflow, claim submission, and payment reconciliation

- Multi-Mode Payment Gateway — Integrated POS, UPI, and bank transfer payment processing

- GST Invoice Engine — CGST/SGST computation, tax invoice generation, and GSTR export

- Refund & Credit Note Management — Patient refund processing with finance trail

- Day-End Close Engine — Cashier session management, daily reconciliation, and cross-branch consolidation

### Core Data Entities

- PatientBill (id, patientId, branchId, items[], tpaId, grossAmt, discAmt, netAmt, status)

- BillItem (id, billId, serviceType, description, qty, unitPrice, gstRate, total)

- Payment (id, billId, mode, amount, reference, processedAt)

- TPAClaim (id, billId, tpaId, preAuthNo, claimedAmt, settledAmt, status)

- GSTInvoice (id, billId, gstn, cgst, sgst, igst, invoiceNo, invoiceDate)

- DayClose (id, branchId, cashierId, openingBalance, collections{}, closingBalance, closedAt)

### API Endpoints (Key)

| Method | Endpoint | Description | Access |
| --- | --- | --- | --- |
| GET | /finance/bills/:patientId | Get all bills for a patient | L3 – L5 |
| POST | /finance/bills | Create new bill from aggregated charges | L5 (Cashier) |
| POST | /finance/payments | Record payment against a bill | L5 (Cashier) |
| POST | /finance/tpa/preauth | Raise TPA pre-authorization request | L5 (Cashier) |
| GET | /finance/gst-invoice/:billId | Download GST invoice PDF | L3 – L5 |
| POST | /finance/day-close | Execute day-end cashier close | L3 |
| GET | /finance/reports/consolidation | Cross-branch consolidation report | L2 |

### Roles with Access

- L2 Tenant Admin — Cross-branch consolidated finance reports, TPA master configuration

- L3 Branch Admin — Day-end close oversight, branch revenue reports

- L4 Finance HOD — Charge master management, discount approval, credit note authorization

- L5 Cashier — Bill creation, payment collection, TPA pre-auth, receipts

| 09 | MODULE 05 — HR & PAYROLL MANAGEMENT |
| --- | --- |

👥 Module 05 — HR & Payroll Management Admin Module · Biometric Attendance · Payroll Compliance

### Module Description

The HR and Payroll module manages the complete employee lifecycle from digital onboarding to payroll processing and statutory compliance reporting. It integrates with biometric devices (ZKTeco/Suprema) for attendance, supports multi-type leave management, and runs automated payroll with PF/ESIC/PT deductions — generating payslips and regulatory compliance reports.

### End-to-End Workflow

| Step | Action | Detail / Business Logic | Output / Trigger |
| --- | --- | --- | --- |
| 1 | Employee Onboarding | Digital document collection (Aadhaar, PAN, Bank details) · Designation and grade assigned · Branch and department mapped · System credentials provisioned automatically with role assignment | Employee record created · Login provisioned |
| 2 | Shift & Attendance Tracking | Biometric device integration via ZKTeco/Suprema API for automatic check-in/out recording · Late and absent flags auto-raised · Manual override with mandatory justification and approver tracking | Attendance logged · Flags raised |
| 3 | Leave Management | Leave application by employee → Department Head approval → Branch Admin override capability · Supports CL, SL, EL, Maternity, Paternity leave types · Accrual balance auto-calculated and updated | Leave approved · Balance updated |
| 4 | Payroll Run | Attendance data + leave records + overtime aggregated · Gross salary computed from grade structure · PF (12%), ESIC, PT deductions applied · Net salary computed · Payslip PDF generated and emailed | Payroll processed · Payslips emailed |
| 5 | Compliance Reports | PF challan generated for ECR upload · ESIC contribution statement · Form 16 (TDS certificate) generation · Full Indian payroll regulatory compliance with export-ready formats | Compliance reports exported |

Integration Flow: HR  →  Finance  →  BI Reports  →  Audit

### Functional Components

- Employee Master — Digital employee profile with documents, designation, grade, and branch-department mapping

- Biometric Integration Layer — API bridge for ZKTeco/Suprema devices with attendance sync scheduler

- Shift Scheduling Engine — Roster management with shift rotation templates and conflict detection

- Leave Accrual Engine — Auto-calculation of leave balances with carry-forward rules

- Payroll Computation Engine — Grade-based gross calculation with configurable deduction rules

- PF/ESIC/PT Deduction Module — Statutory deduction automation with government-format export

- Payslip Generator — Branded PDF payslip generation with email distribution

### Core Data Entities

- Employee (id, empCode, tenantId, branchId, deptId, name, designation, grade, joiningDate, documents[])

- AttendanceRecord (id, empId, date, checkIn, checkOut, status, overrideBy)

- LeaveRequest (id, empId, type, fromDate, toDate, reason, approvedBy, status)

- PayrollRun (id, branchId, month, year, runBy, processedAt)

- PayrollDetail (id, runId, empId, grossSalary, deductions{}, netSalary, payslipUrl)

- ShiftRoster (id, branchId, deptId, shifts[], effectiveFrom)

### API Endpoints (Key)

| Method | Endpoint | Description | Access |
| --- | --- | --- | --- |
| POST | /hr/employees | Onboard new employee with documents | L3 – L4 |
| GET | /hr/attendance/:branchId/:date | Get attendance records for branch and date | L3 – L4 |
| POST | /hr/leave-requests | Submit leave application | L5 |
| PUT | /hr/leave-requests/:id/approve | Approve or reject leave request | L4 |
| POST | /hr/payroll/run | Execute payroll run for branch and month | L4 |
| GET | /hr/payslips/:empId/:month | Download employee payslip | L4 – L5 |
| GET | /hr/compliance/pf-challan | Export PF challan for ECR upload | L4 |

### Roles with Access

- L2 Tenant Admin — Salary grade configuration, statutory rate settings

- L3 Branch Admin — Shift configuration, attendance override, leave admin reports

- L4 HR HOD — Employee onboarding, payroll run execution, compliance export

- L5 Employee — Leave application, payslip download, attendance view

| 10 | MODULE 06 — INVENTORY & PROCUREMENT |
| --- | --- |

📦 Module 06 — Inventory & Procurement Admin Module · Store Management · PO & GRN Workflow

### Module Description

The Inventory and Procurement module manages hospital consumables, medical equipment, and non-pharmaceutical supplies across all branches. It automates reorder alerts, routes purchase requisitions through a configurable approval hierarchy, manages vendor selection and PO generation, processes GRN with quality verification, and tracks asset depreciation and AMC schedules.

### End-to-End Workflow

| Step | Action | Detail / Business Logic | Output / Trigger |
| --- | --- | --- | --- |
| 1 | Reorder Alert | Stock quantity falls below configured reorder level → Auto purchase requisition created · Store Manager notified by email and in-system alert · Urgency classification based on current stock vs daily consumption | Requisition raised · Alert sent |
| 2 | Multi-Level Approval | Requisition routes: Department Head → Branch Admin → Tenant Admin (for amounts above configured threshold) · Auto-PO generated immediately upon final approval · Approval audit trail maintained | PO auto-generated on final approval |
| 3 | Vendor & PO Management | Rate contract lookup for approved vendors · 3-quote comparison workflow for new purchases and high-value items · PO generated with terms and sent to vendor via email or API integration | PO emailed to vendor |
| 4 | GRN & Quality Check | Goods received entered against specific PO line items · Quality verification step with pass/fail and partial rejection capability · Return-to-vendor workflow for rejected goods · Vendor invoice reconciled against PO | Stock updated · Invoice reconciled |
| 5 | Consumption & Asset Tracking | Department-wise daily consumption tracked against PO receipts · Equipment AMC alerts triggered on schedule · Straight-line depreciation schedule maintained · Inter-branch stock transfer with tracking | Consumption posted · AMC alerts triggered |

Integration Flow: Inventory  →  Finance  →  Pharmacy  →  Audit

### Functional Components

- Item Master — Catalogue of all inventory items with category, unit, HSN code, and reorder parameters

- Stock Ledger — Branch-wise real-time stock position with FIFO/LIFO tracking

- Reorder Automation Engine — Rule-based purchase requisition generation on stock threshold breach

- Approval Routing Engine — Configurable multi-level approval with threshold-based escalation

- Vendor Management — Approved vendor list with rate contracts and performance ratings

- PO Generation Engine — Automatic PO creation with terms and vendor communication

- GRN & Quality Module — Goods receipt, quality inspection, and partial rejection workflow

- Asset Register & AMC — Fixed asset tracking with depreciation and maintenance schedule

### Core Data Entities

- InventoryItem (id, name, category, unit, hsnCode, reorderLevel, reorderQty)

- StockPosition (id, itemId, branchId, quantity, lastUpdated, valuation)

- PurchaseRequisition (id, itemId, branchId, quantity, urgency, approvals[], status)

- PurchaseOrder (id, requisitionId, vendorId, items[], totalAmt, status, sentAt)

- GRN (id, poId, receivedDate, items[], qualityStatus, invoiceRef)

- Asset (id, name, serialNo, branchId, purchaseDate, cost, depreciation, amcDue)

### API Endpoints (Key)

| Method | Endpoint | Description | Access |
| --- | --- | --- | --- |
| GET | /inventory/stock/:branchId | Get stock positions for all items at branch | L3 – L5 |
| POST | /inventory/requisitions | Create purchase requisition | L4 – L5 |
| PUT | /inventory/requisitions/:id/approve | Approve or reject requisition | L3 |
| POST | /inventory/grn | Record goods received against PO | L5 (Store) |
| GET | /inventory/stock/alerts | Get reorder and expiry alerts | L3 – L4 |
| POST | /inventory/assets | Register new asset in asset register | L3 – L4 |
| GET | /inventory/amc-due | Get assets with upcoming AMC due dates | L3 – L4 |

### Roles with Access

- L2 Tenant Admin — High-value PO approval, vendor master management

- L3 Branch Admin — PO approval up to configured threshold, stock oversight

- L4 Store HOD — Reorder level configuration, vendor selection, GRN processing

- L5 Store Manager — Purchase requisition, GRN entry, asset register maintenance

| 11 | MODULE 07 — BUSINESS INTELLIGENCE & REPORTS |
| --- | --- |

📊 Module 07 — Business Intelligence & Reports Platform Module · Cross-Branch Analytics · Real-Time Dashboards

### Module Description

The Business Intelligence module aggregates operational data from all 12 modules via the Kafka event stream and presents executive dashboards, scheduled reports, and self-service analytics to Tenant Admins and Branch Admins. It powers real-time KPI monitoring, nightly ETL aggregation into summary tables, and export-ready data for external BI tools like Power BI, Tableau, and Looker.

### End-to-End Workflow

| Step | Action | Detail / Business Logic | Output / Trigger |
| --- | --- | --- | --- |
| 1 | Event Stream Ingestion | All module domain events streamed to Kafka topics · Analytics microservice consumes all topics · Events stored in Elasticsearch event index with full metadata for search and aggregation | Events indexed in Elasticsearch |
| 2 | Nightly ETL Aggregation | Cron-based ETL job aggregates daily events into summary tables partitioned by branch and tenant · Dashboard queries served from Redis cache for sub-100ms response times | Summary tables updated · Cache refreshed |
| 3 | Executive Dashboard | Tenant Admin view: Cross-branch revenue, OPD volumes by department, staff efficiency metrics, pharmacy TAT, lab TAT compliance, collection trends · All in one real-time configurable dashboard | Dashboard rendered in real-time |
| 4 | Scheduled Report Delivery | Reports auto-generated on configurable cron schedule (daily/weekly/monthly) · Stored in S3 as PDF/Excel · Pre-signed URL emailed to configured recipient list per report type | Report delivered to recipients |
| 5 | BI Tool Export | REST API endpoints compatible with Power BI, Tableau, and Looker · Excel, CSV, and PDF export for all standard reports · Webhook event streaming for external analytics platforms | Data accessible to external tools |

Integration Flow: All Modules  →  Kafka  →  BI Engine  →  Elasticsearch  →  Dashboards  →  S3

### Functional Components

- Event Consumer Service — Kafka consumer group that indexes all HMS domain events to Elasticsearch

- ETL Aggregation Engine — Nightly batch processor for summary table generation with incremental updates

- Dashboard Builder — Configurable widget-based dashboard for Tenant and Branch Admin roles

- KPI Monitor — Real-time tracking of all platform KPIs with threshold-based alerting

- Report Scheduler — Cron-based report generation with S3 storage and email distribution

- Export API — RESTful data access for Power BI, Tableau, Looker, and custom integrations

- Trend Analysis Engine — Moving averages, period comparisons, and anomaly detection for operational metrics

### Core Data Entities

- EventLog (id, tenantId, branchId, moduleId, eventType, payload, timestamp)

- DailySummary (id, tenantId, branchId, date, metrics{opd, pharmacy, lab, finance, hr})

- ReportConfig (id, tenantId, type, schedule, recipients[], format, lastRunAt)

- DashboardWidget (id, userId, widgetType, config{}, position)

- KPIAlert (id, kpiKey, threshold, actualValue, triggeredAt, resolvedAt)

### API Endpoints (Key)

| Method | Endpoint | Description | Access |
| --- | --- | --- | --- |
| GET | /bi/dashboard/:tenantId | Get executive dashboard data | L2 |
| GET | /bi/dashboard/branch/:branchId | Get branch operational dashboard | L3 |
| GET | /bi/reports/opd-summary | OPD volume and doctor utilization report | L2 – L3 |
| GET | /bi/reports/finance/:period | Revenue and collection analysis | L2 – L3 |
| GET | /bi/kpis/:tenantId | Get all platform KPI current values | L2 |
| GET | /bi/export/:reportId | Download report as PDF/Excel | L2 – L3 |
| POST | /bi/report-config | Configure scheduled report delivery | L2 – L3 |

### Roles with Access

- L1 Super Admin — Cross-tenant analytics and platform health metrics

- L2 Tenant Admin — Full BI dashboard, cross-branch consolidation, scheduled report configuration

- L3 Branch Admin — Branch-scoped operational dashboards and reports

| 12 | MODULE 08 — PATIENT PORTAL & COMMUNICATION |
| --- | --- |

📱 Module 08 — Patient Portal & Communication Platform Module · Self-Service PWA · DISHA-Aligned

### Module Description

The Patient Portal is a Progressive Web App (PWA) that provides patients with self-service access to their health data, appointment booking, lab report downloads, online bill payment, and multi-channel notifications. Built as a white-label solution, it is tenant-branded and linked to the tenant UHID system, enabling patients to access records across all branches of the same hospital group.

### End-to-End Workflow

| Step | Action | Detail / Business Logic | Output / Trigger |
| --- | --- | --- | --- |
| 1 | Patient Self-Registration | OTP-verified mobile number registration · Profile completion wizard · DISHA-aligned consent management for data sharing and retention · Linked to tenant UHID for cross-branch identity | Patient account created · UHID linked |
| 2 | Appointment Booking | Browse doctors by specialty, department, and branch · Real-time slot availability fetched from Appointment module · Instant confirmation with calendar invite (ICS format) and SMS confirmation | Appointment confirmed · Slot reserved |
| 3 | Report & Prescription Access | Lab reports appear in portal within minutes of pathologist validation · Time-limited secure download links generated · Full prescription history viewable · Discharge summaries accessible | Reports accessible · Links generated |
| 4 | Online Bill Payment | View all outstanding bills across branches · Payment via UPI, Card, or Net Banking through integrated payment gateway · Receipt emailed immediately · GST invoice downloadable | Payment processed · Receipt sent |
| 5 | Notification & Alerts | Multi-channel delivery: SMS via Twilio, WhatsApp via WhatsApp Business API, push notifications via FCM · Appointment reminders (24h, 2h before) · Report ready alerts · Medication refill reminders · Multi-language: Hindi, English, and regional languages | Notifications delivered |

Integration Flow: Patient Portal  →  OPD  →  Lab  →  Finance  →  Appointment  →  Notification Engine

### Functional Components

- Patient Authentication — OTP-based mobile login with session management and DISHA consent capture

- Appointment Booking Engine — Real-time slot availability with conflict prevention and confirmation workflow

- Health Record Viewer — Secure access to reports, prescriptions, and discharge summaries

- Online Payment Integration — PG integration (Razorpay/PayU) with reconciliation

- Notification Engine — Multi-channel push (SMS, WhatsApp, FCM) with template management

- Consent Management Module — DISHA-compliant consent tracking, revocation, and data access audit

### Core Data Entities

- PatientPortalUser (id, uhid, mobile, email, consentStatus, deviceTokens[])

- AppointmentBooking (id, patientId, doctorId, branchId, slotDateTime, status, confirmationCode)

- PortalNotification (id, patientId, type, channel, content, deliveredAt, status)

- OnlinePayment (id, billId, patientId, gatewayRef, amount, mode, status)

### API Endpoints (Key)

| Method | Endpoint | Description | Access |
| --- | --- | --- | --- |
| POST | /portal/auth/otp-request | Request OTP for mobile login | L6 (Public) |
| POST | /portal/auth/verify-otp | Verify OTP and issue JWT session | L6 (Public) |
| GET | /portal/appointments/slots/:doctorId | Get available booking slots | L6 |
| POST | /portal/appointments | Book appointment for confirmed slot | L6 |
| GET | /portal/reports/:uhid | Get all lab reports for patient | L6 |
| POST | /portal/payments/initiate | Initiate online bill payment | L6 |
| GET | /portal/prescriptions/:uhid | Get prescription history | L6 |

### Roles with Access

- L6 Patient — Full self-service: booking, reports, payments, notifications

- L5 Reception — Portal user creation support and consent tracking

- L3 Branch Admin — Portal configuration and notification template management

| 13 | MODULE 09 — AUDIT, COMPLIANCE & SECURITY |
| --- | --- |

🔐 Module 09 — Audit, Compliance & Security Platform Module · DISHA + OWASP · Immutable Logs

### Module Description

The Audit, Compliance and Security module provides the governance backbone for the entire HMS platform. It captures immutable audit logs for every data mutation across all modules, monitors security events, enforces DISHA healthcare data privacy requirements, manages backup and recovery, and runs continuous vulnerability scanning via OWASP ZAP and Snyk CVE monitoring.

### End-to-End Workflow

| Step | Action | Detail / Business Logic | Output / Trigger |
| --- | --- | --- | --- |
| 1 | Immutable Audit Log | Every CREATE, UPDATE, DELETE operation logs: userId, tenantId, branchId, entityType, entityId, oldValue, newValue, IP address, and timestamp. Stored in append-only table with no delete privilege at any role level. | Audit entry persisted atomically |
| 2 | Security Event Monitoring | Failed login attempts tracked per IP and account · Auto-lockout after 5 failed attempts · Admin alert for suspicious activity (login from new geography, mass record access) · MFA enforcement for L1-L3 roles | Security alerts raised · Account locked if threshold exceeded |
| 3 | DISHA Data Privacy | Patient consent lifecycle tracked and enforced at API level · Right-to-access workflows for patient data export requests · Configurable data retention periods per data category · Anonymization pipeline for deletion requests | Consent enforced · Anonymization queued |
| 4 | Backup & Recovery | Daily per-tenant schema backup via pg_dump · Backup encrypted with AES-256 and uploaded to S3 cross-region · PITR (Point-In-Time Recovery) enabled with 7-day retention · RTO: 4 hours, RPO: 24 hours | Backup uploaded · Recovery tested quarterly |
| 5 | Vulnerability Scanning | OWASP ZAP automated weekly scans in CI/CD pipeline · Snyk continuous CVE monitoring for dependencies · Annual third-party penetration testing · 72-hour breach disclosure workflow per DISHA requirements | Scan reports generated · CVEs tracked |

Integration Flow: All Events  →  AuditLog DB  →  Elasticsearch  →  Compliance Dashboard

### Functional Components

- Audit Log Service — Transactional audit entry writer that operates in the same DB transaction as the business operation

- Security Monitor — Failed login tracking, geo-anomaly detection, and automated lockout engine

- DISHA Compliance Engine — Consent lifecycle management, data subject request handler, and retention policy enforcer

- Backup Orchestrator — Scheduled pg_dump with AES-256 encryption and multi-region S3 upload

- PITR Manager — PostgreSQL WAL archiving configuration for point-in-time recovery capability

- Vulnerability Scanner Integration — OWASP ZAP and Snyk integration in GitHub Actions CI/CD pipeline

- Compliance Dashboard — Real-time view of audit completeness, consent status, and security posture

### Core Data Entities

- AuditLog (id, tenantId, branchId, userId, entity, entityId, action, oldVal, newVal, ip, timestamp)

- SecurityEvent (id, tenantId, userId, eventType, ip, geoLocation, riskLevel, resolvedAt)

- ConsentRecord (id, patientId, tenantId, consentType, grantedAt, revokedAt, expiresAt)

- BackupJob (id, tenantId, startedAt, completedAt, s3Path, sizeBytes, status)

- VulnScanReport (id, scanDate, scanner, findings[], criticalCount, status)

### API Endpoints (Key)

| Method | Endpoint | Description | Access |
| --- | --- | --- | --- |
| GET | /audit/logs | Query audit logs with filters | L1 – L3 (Read-only) |
| GET | /audit/security-events | View security events and alerts | L1 – L2 |
| GET | /audit/consent/:patientId | View patient consent status and history | L3 – L5 |
| POST | /audit/backup/trigger | Manually trigger tenant schema backup | L1 |
| GET | /audit/compliance/dashboard | View DISHA compliance posture | L1 – L2 |
| GET | /audit/vulnerability-reports | View latest OWASP/Snyk scan results | L1 |

### Roles with Access

- L1 Super Admin — Full audit access, backup management, vulnerability oversight

- L2 Tenant Admin — Tenant-scoped audit log access, DISHA compliance dashboard

- L3 Branch Admin — Branch-scoped security event monitoring

- No write or delete access at any role level — audit logs are strictly append-only

| 14 | MODULE 10 — IPD: IN-PATIENT DEPARTMENT |
| --- | --- |

🏨 Module 10 — IPD: In-Patient Department Clinical Module · Bed Management · Ward Nursing · Discharge Billing

### Module Description

The IPD module manages the complete inpatient lifecycle from bed assignment through ward nursing, daily doctor rounds, pharmacy consumes, laboratory investigations, and final discharge billing. It includes multi-bed ward management, real-time bed occupancy tracking, nursing notes, diet orders, ICU monitoring integration, and NABH-compliant documentation.

### Core Workflow

| Step | Action | Detail / Business Logic | Output / Trigger |
| --- | --- | --- | --- |
| 1 | Admission & Bed Assignment | Patient admitted from OPD, Emergency, or direct walk-in · Bed assigned from ward-wise availability map · Admitting doctor and treating team assigned · Admission record created with provisional diagnosis | Bed reserved · Admission record created |
| 2 | Ward Nursing & Daily Notes | Nursing station records vitals every shift · Medication administration record (MAR) maintained · Diet orders raised · Nurse-to-doctor escalation workflow for deteriorating patients | Nursing notes timestamped · MAR updated |
| 3 | Daily Doctor Rounds | Treating doctor records round notes, updates treatment plan, raises pharmacy and lab orders · Progress notes attached to IPD record · Consultant referral workflow with response tracking | Round notes saved · Orders raised |
| 4 | Discharge Planning | Discharge order raised by doctor · Clearance checklist: pharmacy dues, lab pending, finance settlement · Discharge summary generated · Bed released on confirmation | Discharge summary generated · Bed released |
| 5 | IPD Billing & Insurance | All charges (bed rent, nursing, medicines, investigations, procedures) auto-aggregated · TPA billing for insured patients · Final bill with itemized GST invoice · TPA claim submission | Final bill generated · TPA claim submitted |

Integration Flow: IPD  →  OPD  →  Pharmacy  →  Lab  →  Finance  →  Audit

### Functional Components

- Bed & Ward Management — Visual bed occupancy map with real-time availability and reservation

- Admission Engine — Patient admission workflow with diagnostic coding and treating team assignment

- Medication Administration Record (MAR) — Nurse-administered medication tracking with confirmation

- Nursing Notes & Vital Signs — Shift-wise nursing assessment and vital sign trend tracking

- Daily Round Documentation — Doctor visit notes with treatment plan updates and order creation

- ICU Monitoring Integration — High-frequency vital capture for critical care units

- Discharge Checklist Engine — Automated clearance validation before bed release

| 15 | MODULE 11 — APPOINTMENT SCHEDULING |
| --- | --- |

📅 Module 11 — Appointment Scheduling Platform Module · Doctor Slot Management · Multi-Channel Booking

### Module Description

The Appointment Scheduling module provides a real-time slot management engine for all OPD doctors and specialists across branches. It supports multiple booking channels (front desk, patient portal, phone), configurable working schedules with block-out dates, no-show management, and automated reminders. It serves as the slot availability backbone for the Patient Portal booking UI.

### Core Workflow

| Step | Action | Detail / Business Logic | Output / Trigger |
| --- | --- | --- | --- |
| 1 | Doctor Schedule Configuration | Branch Admin or HOD configures doctor working days, hours, slot duration, and max patients per slot · Block-out dates for leaves and conferences · Emergency override slots configurable | Slot grid generated for booking |
| 2 | Appointment Booking | Front desk, patient portal, or phone booking triggers slot reservation · Conflict check ensures double-booking prevention · Instant confirmation with unique booking code via SMS | Slot reserved · Confirmation sent |
| 3 | Pre-Visit Reminder | Automated reminders dispatched 24 hours and 2 hours before appointment via SMS and WhatsApp · Reminder content includes preparation instructions for relevant consultations | Reminders dispatched via Twilio |
| 4 | Check-In & Token Generation | Patient checks in at reception or via portal QR scan · OPD module notified · Token generated in OPD queue automatically · Walk-in patients fit into available slots | Token generated · Queue updated |
| 5 | No-Show & Cancellation | No-show flagged after grace period · Slot released for re-booking · Cancellation by patient or doctor with reason · Cancellation notification sent to affected party | Slot released · Notification sent |

Integration Flow: Appointment  →  OPD Queue  →  Patient Portal  →  Notification Engine  →  BI Reports

### Key Data Entities

- DoctorSchedule (id, doctorId, branchId, workingDays, slotDuration, maxPerSlot, effectiveFrom)

- AppointmentSlot (id, doctorId, branchId, slotDateTime, isBooked, isBlocked)

- Appointment (id, slotId, patientId, bookingCode, channel, status, reminders[])

- NoShowRecord (id, appointmentId, flaggedAt, actionTaken)

| 16 | MODULE 12 — PLATFORM ADMINISTRATION |
| --- | --- |

⚙️ Module 12 — Platform Administration Platform Module · Tenant Onboarding · Config Management

### Module Description

The Platform Administration module provides the Super Admin interface for managing the entire HMS SaaS platform. It handles tenant lifecycle management (onboarding, configuration, suspension, billing), platform-wide monitoring, SLA management, notification template administration, and cross-tenant analytics. This module is accessible exclusively to L1 Super Admin users.

### Core Capabilities

- Tenant Onboarding Wizard — Step-by-step guided setup: org details, schema provisioning, plan selection, module activation, initial admin credential creation

- Tenant Lifecycle Management — Active/Suspended/Trial status management with billing integration and plan upgrade workflow

- Platform Health Monitoring — Real-time Kubernetes pod status, database connection pool usage, Kafka consumer lag, and API error rates

- SLA Management — Uptime commitments per tenant plan, SLA breach alerting, and incident response tracking

- Global Configuration — Platform-wide settings: notification templates, GST rates, drug interaction library updates, ICD-10 update deployment

- Billing Engine — Subscription plan management, usage-based billing, invoice generation, and payment tracking per tenant

- Cross-Tenant Analytics — Aggregate platform metrics across all tenants for product decision-making (privacy-preserving, anonymized)

### Key API Endpoints

| Method | Endpoint | Description | Access |
| --- | --- | --- | --- |
| POST | /admin/tenants | Create and provision new tenant | L1 |
| PUT | /admin/tenants/:id/status | Activate, suspend, or delete tenant | L1 |
| GET | /admin/platform/health | Get real-time platform health metrics | L1 |
| GET | /admin/tenants/:id/usage | Get resource usage for tenant | L1 |
| POST | /admin/notification-templates | Create/update notification templates | L1 |
| GET | /admin/analytics/platform | Cross-tenant aggregate analytics | L1 |

| 17 | REAL-TIME EVENT ARCHITECTURE |
| --- | --- |

## Apache Kafka + Socket.IO Event Bus

The HMS platform's real-time integration layer is built on Apache Kafka for asynchronous event streaming and Socket.IO for live UI updates. Every clinically significant action emits a domain event to the Kafka bus. Downstream modules subscribe as consumer groups, enabling sub-second propagation with guaranteed delivery, idempotent processing, and full audit trail via dead-letter queue handling.

### Event Producers

| Module | Events Emitted | Kafka Topic |
| --- | --- | --- |
| OPD Module | prescription.created · consultation.closed · discharge.generated | hms.opd.events |
| Pharmacy | drug.dispensed · stock.low · po.approved | hms.pharmacy.events |
| Laboratory | result.validated · report.generated · critical.alert | hms.lab.events |
| Finance | payment.received · bill.settled · day-close.done | hms.finance.events |
| HR & Auth | user.login · attendance.marked · payroll.run | hms.hr.events |
| IPD | patient.admitted · discharge.initiated · bed.released | hms.ipd.events |
| All Modules | any.data.mutation | hms.audit.events |

### Event Consumers

| Consumer | Subscribed Event | Action Taken |
| --- | --- | --- |
| Pharmacy Worklist | prescription.created | Pharmacist queue updated in real-time via Socket.IO room · Priority flag applied for urgent cases |
| OPD EMR Screen | result.validated | Lab results appear on doctor's active consultation screen within 1 second via WebSocket |
| Finance Billing | drug.dispensed | Drug charges auto-posted to patient bill · Bill total recalculated atomically |
| Audit Logger | ALL events (any.*) | Immutable audit log entry appended in same DB transaction as originating business operation |
| BI Analytics | ALL events (any.*) | Elasticsearch index updated asynchronously · Dashboard KPIs refreshed · ETL summary updated |
| Patient Portal | result.validated, bill.settled | Patient portal push notification dispatched · SMS/WhatsApp sent via Twilio/WABA |

### Key Cross-Module Event Flows

- OPD prescription.created → Pharmacy worklist updated in real-time via Socket.IO room · Patient token status updated on lobby display

- LAB result.validated → Doctor EMR screen receives report via WebSocket · Patient Portal notified · SMS link dispatched via Twilio

- PHARMA drug.dispensed → Finance bill auto-updated with drug line items · Stock ledger decremented atomically · Audit log appended

- LAB critical.value.detected → Immediate alert to duty doctor · Mandatory acknowledgement logged · Senior pathologist escalation triggered

- ALL any.data.mutation → AuditLog entry written in same DB transaction · Elasticsearch index updated async · Compliance dashboard refreshed

### Event Bus Reliability Architecture

- Dead-Letter Queues (DLQ): Failed event processing retried 3 times with exponential backoff · Failed events moved to DLQ for manual inspection and reprocessing

- Idempotent Consumers: All consumer handlers implement idempotency key checking to prevent duplicate processing on replay

- Kafka Topic Partitioning: Topics partitioned by tenantId to ensure tenant-level ordering and parallel processing across tenants

- Spring Batch Fallback: For non-critical background jobs, Spring Batch with Redis backing serves as a lighter-weight fallback if Kafka cluster is temporarily unavailable

- Socket.IO Rooms: Real-time UI updates scoped to tenant + branch + role rooms preventing cross-tenant WebSocket data leakage

| 18 | 13-PHASE DELIVERY PLAN · 53 WEEKS |
| --- | --- |

## Delivery Overview

The Enterprise HMS platform is delivered across 13 sequential phases spanning 53 weeks from March 2026 to April 2027. Each phase builds incrementally on the previous, with integration testing performed at every phase boundary. The delivery model leverages Claude Code as an AI development pair alongside the human team to significantly compress delivery timelines.

| Phase | Name | Duration | Person-Days | Key Deliverables |
| --- | --- | --- | --- | --- |
| P0 | Initiation & Architecture | 3 wks | 20 PD | Tech stack finalization, system architecture design, Kubernetes cluster setup, DB schema strategy, CI/CD pipeline, repo structure |
| P1 | Multi-Tenant Core | 6 wks | 60 PD | Schema provisioning engine, JWT + MFA authentication, tenant resolver middleware, onboarding wizard, subdomain routing |
| P2 | RBAC & Branch Mgmt | 4 wks | 40 PD | 6-tier role engine, 200+ permission matrix implementation, branch/department config UI, UHID generation, employee provisioning |
| P3 | OPD Module | 5 wks | 52 PD | Patient registration, EMR consultation interface, e-prescription engine, lab order creation, queue management, Kafka integration |
| P4 | Pharmacy Module | 5 wks | 46 PD | FIFO inventory engine, PO + GRN workflow, drug interaction alerts, inter-branch transfer, Kafka consumer for prescriptions |
| P5 | Laboratory Module | 5 wks | 46 PD | Barcode sample tracking, HL7/ASTM analyzer integration, dual-validation flow, branded PDF report generation, critical alert workflow |
| P6 | Finance & Billing | 5 wks | 50 PD | Auto charge aggregation, GST engine + GSTR export, TPA claim management, multi-mode payment, day-end close, consolidated reporting |
| P7 | HR & Payroll | 5 wks | 42 PD | Biometric device integration, leave management, automated payroll computation, PF/ESIC compliance reports, payslip generation |
| P8 | Inventory & Procurement | 4 wks | 34 PD | Multi-level PO approval, GRN + quality check workflow, asset register + AMC alerts, reorder automation, vendor management |
| P9 | BI, Reports & Patient Portal | 5 wks | 44 PD | Cross-branch dashboards, custom report builder, patient PWA portal, notification engine (SMS/WhatsApp/Push) |
| P10 | Audit, Security & Compliance | 3 wks | 34 PD | Audit log engine, DISHA compliance workflows, OWASP hardening, automated backup + recovery test, vulnerability scanning |
| P11 | E2E QA, Load Testing & UAT | 5 wks | 46 PD | Playwright E2E test suite, k6 load test (50 tenants), tenant isolation security audit, pilot UAT sign-off |
| P12 | Go-Live | 3 wks | 22 PD | Production Kubernetes rollout, pilot tenant onboarding, hypercare support, post-launch monitoring setup, 90-day stabilization |

### Phase Summary

- Total Timeline: 53 Weeks (March 2026 → April 2027)

- Total Person-Days: 540 (across 8-member team)

- Total Budget: ₹31.76 Lakhs (all-inclusive)

- Team Composition: 1 Architect/Tech Lead, 2 Senior Developers, 2 Mid-Level Developers, 1 QA Engineer, 1 DevOps Engineer, 1 BA/Scrum Master + Claude Code AI Dev Pair

- Delivery Model: 2-week sprints with sprint-locked scope, Formal Change Control Board for scope changes

| 19 | PLATFORM KPIs & RISK REGISTER |
| --- | --- |

## Platform Success KPIs

The following KPIs are continuously monitored post-launch via the BI module's KPI monitoring engine. Breach alerts are automatically triggered to the Super Admin and relevant Tenant Admins when thresholds are breached.

| KPI | Target | Measurement Method |
| --- | --- | --- |
| Platform Uptime | > 99.9% | Kubernetes health check continuous monitoring · Alertmanager → PagerDuty for SLA breach · Measured per calendar month |
| Tenant Onboarding Time | < 48 hours | From signed agreement to first login. Automated schema provisioning pipeline with wizard-based setup. |
| API Response Time (P95) | < 300ms | Under 500 concurrent users per tenant, 50 active tenants. Measured via Prometheus + Grafana APM. |
| Cross-Tenant Data Leakage | Zero Incidents | Continuous automated tenant isolation tests in k6 load suite · 3rd-party security audit before go-live · Zero tolerance policy. |
| Patient Registration Time | < 3 minutes | Walk-in to OPD token issuance in under 3 minutes. Measured via OPD module event timestamps weekly. |
| Pharmacy TAT | < 10 minutes | Prescription received to dispense complete. Tracked via Kafka event timestamps. Daily KPI dashboard. |
| Lab TAT Compliance | > 90% | Percentage of tests completed within defined TAT per test category. Computed nightly from lab event data. |
| Staff Adoption Rate (60d) | > 92% | Percentage of provisioned staff actively using the system within 60 days of go-live. Tracked via login events. |

## Register

| Severity | Risk | Mitigation Strategy |
| --- | --- | --- |
| CRITICAL | Cross-Tenant Data Leakage | Schema isolation enforced at PostgreSQL layer · E2E tenant isolation tests in every CI build · Third-party security audit before production go-live · Zero-tolerance policy with automated breach detection |
| HIGH | DISHA / Healthcare Compliance | DISHA checklist integrated at design phase · Data Protection Officer (DPO) engagement from Phase 1 · Patient consent workflows built into Phase 2 · Legal review of data retention policies |
| HIGH | Multi-Tenant Performance Degradation | Per-tenant connection pool limits via pgBouncer · k6 load test simulating 50 tenants in Phase 11 · Query budget enforcement · Elasticsearch for heavy analytics queries |
| HIGH | Key Developer Unavailability | Claude Code as AI development pair reducing single-developer dependency · Cross-training mandatory across all modules · Architecture documented from Phase 0 with ADRs |
| HIGH | Scope Expansion from Stakeholders | Formal SOW freeze with signed change control process · Change Control Board (CCB) with impact assessment requirement · Sprint-locked scope with prioritized backlog |
| MEDIUM | Kafka Event Bus Complexity | Idempotent consumer implementation required by design · Dead-letter queues for all topics · Spring Batch as fallback for v1 non-critical paths if Kafka unavailable |
| MEDIUM | Third-Party API Instability | Fallback provider configuration for SMS and payment gateways · Circuit breaker pattern on all external API calls · Graceful degradation mode designed for all third-party integrations |
| MEDIUM | UAT Delays Across Pilot Tenants | Early UAT engagement initiated from Phase 6 (Finance module) · Parallel synthetic test environments per pilot tenant · Dedicated UAT coordinator role from Phase 9 |

Enterprise HMS Platform — QE-HMS-ENT-2026-001 · v2.0 · TechDigitalWishTree · March 2026